Appendix 3

AUDIT SCHEME SEQUENCE OF ACTIVITIES

| Ref. | Activity | Responsible | Procedures Ref. |
| --- | --- | --- | --- |
| 1 | All Member States informed of overall audit schedule | SG | 4.1.1 |
| 2 | Pre-audit questionnaire sent to the Member State | SG | 5.2 |
| 3 | Completed pre-audit questionnaire sent to IMO | MS | 5.4 |
| 4 | Selection of auditors by IMO | SG | 4.3 |
| 5 | Notification of auditors to Member State | SG | 4.5.5 |
| 6 | Final selection of audit team | SG + MS | 4.4.1.5; 4.5.5 |
| 7 | Developing and negotiating the Memorandum of Cooperation, including authorization for release of the audit reports to the public or Member States | SG + MS | (Framework 8.2.4) 4.2.1; 4.2.3 |
| 8 | Memorandum of Cooperation finalized and signed | MS + SG | 4.2.2 |
| 9 | Preparation for the audit by the audit team | ATL | Section 5 (various references) |
| 10 | Agreeing the audit plan | ATL + MS | 4.2.4; 4.2.5; 5.7 |
| 11 | Opening meeting between the audit team and the Member State | ATL + MS | 6.3 |
| 12 | Audit closing meeting, draft audit interim report and draft executive summary report tabled | ATL + MS | 6.5 |
| 13 | Draft audit interim report and draft executive summary report sent to the Member State and IMO | ATL | 7.1.3; 7.2.2; 7.3.1; 7.3.2 |
| 14 | Review of the draft interim report and draft executive summary report; including comments sent by the Member State | ATL + MS + IMO | 7.1.3; 7.2.3; 7.2.4; 7.3.1 |
| 15 | Agreed interim report and executive summary report sent to the Member State | ATL | 7.2.1, 7.3.1 |
| 16 | Executive summary report released | SG | (Framework 6.3.3 and 6.3.4) 7.3.1 |
| 17 | Member State's corrective action plan, as appropriate, sent to ATL and IMO | MS | 7.2.1; 7.4.1; 8.4 |
| 18 | Corrective action plan released | SG | 8.5 |
| 19 | Draft audit final report sent to the Member State and IMO | ATL | 7.4.2; 8.5 |
| 20 | Agreed audit final report sent to the Member State and IMO | ATL | 7.4.2; 8.5 |
| 21 | Member State's comments on the progress of implementation of corrective action plan sent to IMO | MS | 7.5.1 |
| 22 | Audit team leader's mission report sent to IMO | ATL | 7.6.1 |
| 23 | Feedback from the Member State sent to IMO | MS | 7.7.1 |
| 24 | Audit follow-up, as appropriate | SG | 9.1 |
| 25 | Consolidated audit summary reports prepared as IMO meeting documents | SG | 7.4.3 |

Note: Items 4 and 7 and also items 6 and 8 may proceed concurrently

MS = 	Member State

SG = 	IMO Secretary-General

ATL = 	Audit team leader