## Slide 1
EUROPEAN MARITIME SAFETY AGENCY
1- MANAGEMENT PLAN
2 - Interface Control Document
EMSA _ Work Shop Brussels 20 October 2004

## Slide 2
EMSA-team
- Lazaros Aichmalotidis Senior Officer
- Yannick Texier Project Officer
- Ulrik Deriemaecker IT Consultant
- Ulf Birgander National Expert
- Yves Hardy IT Support (until 12/04)
Email : TREN-SAFESEANET-EMSA@cec.eu.int
EUROPEAN MARITIME SAFETY AGENCY
EMSA _ Work Shop Brussels 20 October 2004

## Slide 3
EUROPEAN MARITIME SAFETY AGENCY
EMSA _ Work Shop Brussels 20 October 2004

## Slide 4
Objectives:
1- Enter the system in exploitation .
2- Correct/adjust when necessary in view of the Full Operational Capability phase
3 – Perform Test support for M.S.
4 – Evaluate further development
EUROPEAN MARITIME SAFETY AGENCY
EMSA _ Work Shop Brussels 20 October 2004
1-Initial Operational Capability

## Slide 5
Initialisation of the system
National Authorities designation (art 16 & art. 22 of Dir. 2002/59)
    - Name, contact details to provide
NCA ID user creation under EMSA responsibility
List of LOCODE ( reviewed by MS)
Initial List of Ships
Server certificates ( see procedure detailed in SSN document)
Deployment on Production site at Data Centre ( URL to be distributed by EMSA)
EUROPEAN MARITIME SAFETY AGENCY
EMSA _ Work Shop Brussels 20 October 2004
1.1 -I O C System Exploitation

## Slide 6
Contract of Maintenance
Helpdesk : 24h/day and 1st line resolution
M.S. test support : 5 days/week from 20/10/04 to 19/03/05
Correct and adapt the system in accordance with users feedback,
Organize 1 Training session (6 h00) for MS
Preparation of future development
EUROPEAN MARITIME SAFETY AGENCY
EMSA _ Work Shop Brussels 20 October 2004
1.1 - I O C System Exploitation

## Slide 7
System Hosting
Service Level Agreement with Data Centre who guarantee
Deployment of the system on powerful machine
System availability on 24h/day basis
Automatic surveillance of system
Protection of data
Emergency plan (in case of major event)
Advise and assistance
Cost
EUROPEAN MARITIME SAFETY AGENCY
EMSA _ Work Shop Brussels 20 October 2004
1.1- I O C System Exploitation

## Slide 8
SafeSeaNet Web site
http://www.emsa.eu.int/
Provide general information to all publics
Provide a system information for SSN users
  list of Documents , Competent authorities, etc…
  Meeting Documents
Contribute to disseminate relevant information to the shipping industry in relation with Dir.2002/59. art 16 and art.22 para. 2
Substitute to CIRCA
EUROPEAN MARITIME SAFETY AGENCY
EMSA _ Work Shop Brussels 20 October 2004
1.1 -I O C System Exploitation

## Slide 9
Objectives :
Correct/Adapt the system in view of the FOC
Actions:
Collect and analyse User Feedback
Propose the correction/adaptation of the system
Review the system with Users
Define further development to implement from March 05
EUROPEAN MARITIME SAFETY AGENCY
EMSA _ Work Shop Brussels 20 October 2004
1.2 -I O C Correction/Adaptation

## Slide 10: 1.3 -I O C – System Test
EUROPEAN MARITIME SAFETY AGENCY
EMSA _ Work Shop Brussels 20 October 2004
Member State | Latest test cycle (Date) | Comm. |  | Interface |  | Status UT FOC NP | Comment
 |  | Testa | Int. | Xml | Web |  | 
Belgium | April 2004 | Y |  | Y |  | UT | Has participated in 2 official test cycles, testing their xml interface. Not all message types have been tested. Suggest new test cycles where they act as data provider too. Waiting for official NCA contact point with phone/fax and email. Has requested to open SSN for other official instances like Customs
Cyprus |  |  |  |  |  | NP | 
Denmark | March 2004 |  |  |  | Y | UT | Has not participated yet. Same status as at the end of T1. Waiting for official NCA contact point with phone/fax and email.
Estonia |  |  |  |  |  | NP | Have shown interest in participating. No requests for user accounts received yet.
Finland | Sept 04 |  |  | Y |  | UT | First test 01/04 No change in situation since end of T1. Waiting for new contact persons which will continue the implementation. Waiting for official NCA contact point with phone/fax and email
France | Feb. 04 |  |  | Y |  | UT | No official test activities detected, status remains the same as at the end of T1 although we have had indicated that their local integration with Traffic2000 has advanced. Some new contact persons stored. Waiting for official NCA contact point with phone/fax and email.
Germany | Apr.04 |  |  | Y |  | UT | Has participated in 1 official test cycle, through web interface. Have received test report. They prefer to no retest again because our application is not compliant with Directive. No information on their local xml implementation or interfacing with SSN. Waiting for official NCA contact point with phone/fax and email.

## Slide 11
EUROPEAN MARITIME SAFETY AGENCY
EMSA _ Work Shop Brussels 20 October 2004
Greece | March 04 | Y |  | Y |  | UT | Has participated in 1 official test cycle, through web and xml interface. Have received test report. Implementation is not flawless. We suggest more test cycles (especially to cover xml schema v1.6) from more locations. Waiting for official NCA contact point with phone/fax and email.
Ireland |  |  |  |  |  | NP | No official test cycles. They appear to have started local implementation.
Italy |  |  |  |  | Y | UT | No official test cycles yet. Has requested user account. User account received. Intends to test through web interface
Latvia |  |  |  |  |  | NP | Have shown interest in participating. No requests for user accounts received yet.
Lithuania |  |  |  |  |  | NP | Have shown interest in participating. No requests for user accounts received yet.
Malta |  |  |  |  |  | UT | 
Netherlands | Jun 2004 | Y |  | Y |  | UT | Notif in XML format / Request in Web Has tested the web interface Has taken part in 5 official test cycles Has provided test and bug reports Temporary but official NCA contact point with phone/fax and email is assigned. Tested sending notifications, received receipt Tested sending of notifications requests, received response New web user accounts have been created for Dutch port agencies. Awaiting official test cycles from them.
Norway | January 2004 | Y |  |  |  | UT | Two official test cycles where XML interface was tested and verified through web interface. Request and receive details is not yet faultless. Further test cycles required. All types of messages were tested, acting as data provider and data requester. Had some problems with optional and mandatory attributes for particular notification details. Waiting for official NCA contact point with phone/fax and email.

## Slide 12
EUROPEAN MARITIME SAFETY AGENCY
EMSA _ Work Shop Brussels 20 October 2004
Poland |  |  |  |  |  | NP | 
Portugal | June 2004 |  |  | Y |  | UT | Has participated in 1 official test cycle, through web interface Have received test report. Waiting for official NCA contact point with phone/fax and email
Slovenia |  |  |  |  |  | NP | 
Slovakia |  |  |  |  |  | NP | 
Spain |  |  |  |  |  | NP | No official test cycles. Appears to be a local administrative problem to start the implementation.
Sweden | April 2004 | Y |  | Y |  | UT | Some new contact persons are stored. Has participated in 1 official test cycle. Has provided exhaustive list of Swedish location codes. Has tested through xml interface all types of messages. Results are not satisfactory. More test cycles are required. Waiting for official NCA contact point with phone/fax and email
United Kingdom |  |  |  |  |  | NP | No official test cycles. Local government requests support for EDI(FACT) before starting with local implementation. Is out of scope for SSN v1.x

## Slide 13
EUROPEAN MARITIME SAFETY AGENCY
EMSA _ Work Shop Brussels 20 October 2004
Participating Status

## Slide 14
EUROPEAN MARITIME SAFETY AGENCY
EMSA _ Work Shop Brussels 20 October 2004
2 – Full Operational Capability
Objectives
System fully compliant with the ICD specifications
  Maintain system available 24h/day
    Develop and implement new services
      Provide a Test support to MS
        Assist the new incoming Members State

## Slide 15: Interface Control Document
Document status
Last review on 17 June 2004
  Comments received from Portugal, Netherlands and UK
New version ICD rev 01 dated Sept.04
  Integration of comments
  Modification/correction
  Insertion of new section 6.3 System Test
EUROPEAN MARITIME SAFETY AGENCY
EMSA _ Work Shop Brussels 20 October 2004

## Slide 16: Interface Control Document
EUROPEAN MARITIME SAFETY AGENCY
EMSA _ Work Shop Brussels 20 October 2004
Actions
Approval of the document
  Section 6 System information and test
  Section 7 System Specifications
Designate Competent Authorities
  Fill in annex A, B and C

## Slide 17: Members States Actions
  List of LOCODEs  cleanout
  Contact persons in Member states
  NCA designation and contact details
  LCA designation and contact details
EUROPEAN MARITIME SAFETY AGENCY
EMSA _ Work Shop Brussels 20 October 2004

## Slide 18: Questions and remarks
EUROPEAN MARITIME SAFETY AGENCY
EMSA _ Work Shop Brussels 20 October 2004

## Slide 19
NEXT MEETINGS
Tentative date
Training session : 16 December 2004
(New Members State oriented)
Work Shop : 27 January 2005
EUROPEAN MARITIME SAFETY AGENCY
EMSA _ Work Shop Brussels 20 October 2004