## Slide 1
<number>
Objectives of Pilot Project
Pilot Project on Maritime Surveillance
2nd Meeting
Vigo, 4 December 2009
Lawrence Sciberras
Maritime Surveillance
Notes: <number>

## Slide 2: Purpose
To provide review of the objectives of the Pilot Projects;
Background information;
  Commission Green paper – EU Integrated Maritime Policy;
  EMSA sought ways how to integrate existing and future applications also at cross- sectoral cooperation;
  MSs contacted – France, Spain and Italy.

## Slide 3: Pilot Project on Maritime Surveillance
Two main activities will be undertaken on traffic surveillance:
Activity 1: Exchange of VTS / radar data through SSN; and
Activity 2: VMS and SSN synergies.

## Slide 4: What has been agreed Paris, 29 June 2009
First meeting was attended by experts of the Member States and EMSA;
The Pilot project on Maritime Surveillance was defined;
Two main activities were indentified;
Activities were clarified, and tasks were defined.

## Slide 5: Activity 1. Exchange of VTS / radar data
The Objective is to:
Provide exchange of VTS /Radar through SSN which would in turn be beneficial to maritime safety, security, pollution, border surveillance, fisheries control etc.
Tasks identified:
Exchange of VTS message through SSN;
Exchange of radar messages through SSN.

## Slide 6: Activity 1. Exchange of VTS / radar data
It is necessary to establish a common standard for:
  protocols, interfaces, update rates, and message contents keeping in mind the IALA standards;
  Exchange of radar images is highly dependent on operational requirements and these must be defined.
  VTS / Radar systems:
    Italy – ICG in charge;
    Spain – Sasemar operates 3 systems;
    France – Navy owns the data but will soon be handed over to the French Maritime Administration.

## Slide 7: Activity 2: SSN/VMS synergies
The objective is to demonstrate the synergies between VMS and SSN. The following possibilities were identified:
  Access to SSN reports by FMCs;
  SSN – interface for communication between FMCs;
  Access by CFCA to SSN AIS data/ correlated VMS/AIS picture thru’ SSN/STIRES;
  Access to LRIT reports by FMCs;
  Superimposition of CSN satellite images on VMS/ AIS data.

## Slide 8: Activity 2: SSN/VMS synergies
Issues to be considered:
Sample number of fishing vessels – operating within and outside AIS coverage, testing;
Member States’ FMC’s must be able to participate and test the functionalities; FMC’s will have access to SSN and will be able to receive SSN AIS reports;
Software developments regarding functionalities will be done by EMSA;
EMSA to send official request to the Authorities concerned owning VMS data.

## Slide 9: EMSA / JRC meeting Lisbon, 18 August 2009
JRC shared their experience in VMS data exchange and radar domain;
Both agreed that such functionalities should be explored;
On VMS, JRC was involved with DG MARE – detection of fishing vessels not reporting or involved in illegal fishing activities;
JRC developed a software that combines data coming from AIS, FMC’s, and Satellite radar images;
Software could be use for the pilot project.

## Slide 10: Technical Meeting on VTS/Radar exchange Lisbon, 8 September 2009
Attended by the 3 MSs and Frontex, JRC, and IALA;
IALA gave an update on recent VTS data exchange developments and introduced the IVEF Standard;
It was agreed that:
  That are similarities and differences between VTS / Radar data exchange -radar message is a subset of VTS and MRS message and the same processing technique should be applied;

## Slide 11: Technical Meeting on VTS/Radar exchange Lisbon, 8 September 2009
  The operational needs of MSs should define the concept of VTS/radar messages exchange – must be further discussed with the MSs and Frontex;
  IALA ‘IVEF standard’ should be taken into equation and should be further examined – more technical details should be made available.

## Slide 12: Meeting with CFCA Lisbon, 6 October 2009
CFCA – sees the importance of AIS /VMS data exchange as being proposed by EMSA;
New Fisheries Council Regulation – MSs will be compelled to check and verify AIS data against VMS data – good legal basis for the pilot project;
CFCA expressed its wish to have also access to SSN not only to monitor fishing vessels but also ships associated with fishing i.e. cage tugs, reefer vessels, etc.

## Slide 13: Meeting with Frontex Lisbon, 17 November 2009
Meeting was also attended by CFCA. It was agreed that:
Frontex is interested to participate in the exchange of Radar images (Scenario 3);
Exchange of Radar images between two areas monitored by radar can assist them in identifying non-cooperative targets;
Correlation of radar image with SSN AIS data;
Frontex is interested to participate in VMS/SSN synergies;
Correlation of VMS data with AIS data would assist them to identify targets of lesser lengths.

## Slide 14: Conclusion for Activity 1 Exchange of VTS/Radar data
Standardization of work shall be established between MSs and EMSA prior to any development;
IALA – ‘IVEF Standard’ should be considered;
Exchange of radar images is more complicated due to radar networks being owned by Navies;
Exchange of VTS messages – EU is in a privileged position due to EMSA EIS which can play a central node.
Exchange of Radar images – highly dependable on the operational requirements and the willingness of MSs to exchange radar images. Traditionally, Member States are reluctant to exchange such radar data.

## Slide 15: Conclusion for Activity 2 Exchange of SSN/VMS synergies
Legal grounds provided by the new Fisheries Council Regulation – MSs must check VMS data against AIS data.
Access to LRIT data by FMCs very unlikely to happen for the time being – access rights by MSs; technical compliance with IMO MSC 263 (84); LRIT data is owned by flag Sates;
Superimposition of CSN satellite images on VMS / AIS data – for the time being EMSA will be further examining this possibility.

## Slide 16: Any Questions?
Thank you