Annex SSN 12/5/2 PortPlus message implementation at SSN level

Summary of planned implementation for PortPlus message (extract from the tables below)

| Country | Planned implementation |  | Commissioning Tests |  |  |  |  | Planned entering in production |  | Use of: |  |  | Implementation of ShipCall |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Start Date | Completion Date | Start Date |  |  | Completion Date |  |  |  | SSN XML proprietary for PortPlus |  | SOAP for PortPlus |  |  |
| Belgium | Apr-2010 | Jul-2010 | Aug-2010 |  |  | Sep-2010 |  | Oct-2010 |  | To be defined |  | tbd | tbd |  |
| Bulgaria | - | - | Jun-2010 |  |  |  |  | - |  | Yes |  | No | planned |  |
| Cyprus | Jan-2010 | Apr-2010 | May-2010 |  |  | May-2010 |  | Oct-2010 |  | Yes |  | No | Yes |  |
| Denmark | - | - | - |  |  | - |  | - |  | Yes |  | No | Yes |  |
| Estonia | Jan-2010 | Mar-2010 | Mar-2010 |  |  | Aug-2010 |  | Sep-2010 |  | Yes |  | No | Yes |  |
| Finland | Mar-2010 | May-2010 | May-2010 |  |  | May-2010 |  | - |  | Yes |  | No | Yes |  |
| France | A study is now being carried out. Plan will be provided to EMSA in the 1st quarter 2010 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Germany | Mar-2010 | Sep-2010 | Sep-2010 |  |  | Nov-2010 |  | Nov-2010 |  | Yes |  | No | Maybe |  |
| Greece | Not possible to provide information about time-frame |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Iceland | Jan-2010 | Mar-2010 |  | 22 Mar-2010 | 31 Mar 2010 |  | Apr-2010 |  | Yes |  | No |  |  |  |
| Ireland | Not possible to provide information about time-frame. XML proprietary will be used. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Italy | Aug-2010 | Oct-2010 | Oct-2010 |  |  | Dec-2010 |  | Dec-2010 |  | Yes |  | Yes |  | Yes |
| Latvia | No response received |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Lithuania | Mar-2010 | Aug-2010 | Sep-2010 |  |  | Oct-2010 |  | Nov-2010 |  | Yes |  | Yes |  | No |
| Malta | - | - | End Oct-2010 |  |  | - |  | 1 Jan-2011 |  | Yes |  | Yes |  | - |
| Netherlands | Jan-2010 | Apr-2011 | Feb-2011 |  |  | Mar-2011 |  | Apr-2011 |  | Yes |  | No |  | No |
| Norway | Early 2010 | - | Sep-2010 |  |  | - |  | Nov-2010 |  | N (to be confirmed) |  | Yes (to be confirmed) |  | Yes |
| Poland | Dec-2009 | Mar-2010 | Apr-2010 |  |  | Apr-2010 |  | Nov-2010 |  | Yes |  | No |  | Yes |
| Portugal | Dec-2009 | Mid 2010 | 3rd quarter 2010 |  |  | 3rd quarter 2010 |  | 3rd quarter 2010 |  | Yes |  | No |  | Yes |
| Romania | Jun-2010 | - | Nov-2010 |  |  | - |  | Dec-2010 |  | Yes |  | No |  | Yes |
| Slovenia | Dec-2009 | Mar-2010 | Apr-2010 |  |  | - |  | Sep-2010 |  | Yes |  | Maybe |  | Maybe |
| Spain | Not possible to provide information about time-frame. Plan will be provided to EMSA in few weeks |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sweden | Nov-2009 | May-2010 | Jun-2010 |  |  | Jun-2010 |  | Sep-2010 |  | No |  | Yes |  | Yes |
| United Kingdom | Not possible to provide information about time-frame. XML proprietary will be used. |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Belgium Contact point: Yves Maekelberg, Flemish maritime administration, project engineer, tel: +32 59 255 440, mail: yves.maekelberg@mow.vlaanderen.be Koen Craeynest, Tauris, project leader software development, tel: +32 9 388 63 08, mail: koen.craeynest@tauris.be |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | APR-2010 | JUL-2010 |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | AUG-2010 | SEP-2010 |
|  | -ShipCall Request/Response mechanism | AUG-2010 | SEP-2010 |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | OKT-2010 |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | tbd |  |
|  | For Hazmat notifications | tbd |  |
|  | For PortPlus notifications | tbd |  |
|  | For both PortPlus and ShipCall messages | tbd |  |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | tbd |  |
|  | For ShipCall message only | tbd |  |
|  | For both PortPlus and ShipCall messages | tbd |  |

Remark: Belgium was not attending at SSN 12

| Bulgaria Contact point: Name/function/contact details |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | (date) | (date) |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | June 2010 |  |
|  | -ShipCall Request/Response mechanism | June 2010 | (date) |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | (Date) |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | / | / |
|  | For Hazmat notifications | / | / |
|  | For PortPlus notifications | / | / |
|  | For both PortPlus and ShipCall messages | Y | / |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | / | N |
|  | For ShipCall message only | / | N |
|  | For both PortPlus and ShipCall messages | / | N |

Remark: Bulgaria has planned also to implement the ShipCall.

| Cyprus Contact point: Themis Evriviades/NSA focal point/tel: 357 25 848261/tevriviades@dms.mcw.goc.cy |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | (01/2010) | (04/2010) |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | (05/2010) | (05/2010) |
|  | -ShipCall Request/Response mechanism | (05/10) | (05/10) |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | (10/2010) |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | ( Y ) | / |
|  | For Hazmat notifications | ( Y ) | / |
|  | For PortPlus notifications | / | / |
|  | For both PortPlus and ShipCall messages | (Y) | / |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | / | ( N) |
|  | For ShipCall message only | / | (N) |
|  | For both PortPlus and ShipCall messages | / | (N) |

Remark:/

| Denmark Contact point: Name/function/contact details |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | (date) | (date) |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | (date) | (date) |
|  | -ShipCall Request/Response mechanism | (date) | (date) |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | (Date) |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | / | / |
|  | For Hazmat notifications | / | / |
|  | For PortPlus notifications | / | / |
|  | For both PortPlus and ShipCall messages | Y | / |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | / | N |
|  | For ShipCall message only | / | N |
|  | For both PortPlus and ShipCall messages | / | N |

Remark: DK explained that it is too early to give a specific date. By the first week of December a meeting with ports and authorities will be managed. The specifications are planned to be ready in March 2010.

The planning is to implement Port Plus and ShipCall through the XML proprietary interface but the timing depends on the funding.

| Estonia Contact point: Alar Siht/NCA/email: alar.siht@vta.ee, phone +372 6205580, fax +372 6205586 |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | Jan 2010 | March 2010 |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | March 2010 | August 2010 |
|  | -ShipCall Request/Response mechanism | March 2010 | August 2010 |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | September 2010 |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | Y | - |
|  | For Hazmat notifications | Y | - |
|  | For PortPlus notifications | Y | - |
|  | For both PortPlus and ShipCall messages | - | - |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | - | - |
|  | For ShipCall message only | - | - |
|  | For both PortPlus and ShipCall messages | Y | - |

Remark: Estonia was not attending to the meeting.

| Finland Contact point: Finnish Maritime Administration Name/function/contact details Antti Arkima/ Expert/antti.arkima@fma.fi |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | March 2010 | May 2010 |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | May 2010 | May 2010 |
|  | -ShipCall Request/Response mechanism | May 2010 | May 2010 |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | / |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | March 2010 | May 2010 |
|  | For Hazmat notifications | March 2010 | May 2010 |
|  | For PortPlus notifications | March 2010 | May 2010 |
|  | For both PortPlus and ShipCall messages | March 2010 | May 2010 |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | / | N |
|  | For ShipCall message only | / | N |
|  | For both PortPlus and ShipCall messages | / | N |

Remark:/

| France Contact point: Name/function/contact details |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | (date) | (date) |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | (date) | (date) |
|  | -ShipCall Request/Response mechanism | (date) | (date) |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | (Date) |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | (choose Y or N) | (choose Y or N) |
|  | For Hazmat notifications | (choose Y or N) | (choose Y or N) |
|  | For PortPlus notifications | (choose Y or N) | (choose Y or N) |
|  | For both PortPlus and ShipCall messages | (choose Y or N) | (choose Y or N) |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | (choose Y or N) | (choose Y or N) |
|  | For ShipCall message only | (choose Y or N) | (choose Y or N) |
|  | For both PortPlus and ShipCall messages | (choose Y or N) | (choose Y or N) |

Remark: France is now carrying a study to upgrade the system architecture of Trafic 2000. There no date yet available, the choice of interface (SOAP or proprietary XML) and a planning will be provided to EMSA in the first quarter 2010. A work is performed with ports for these new requirements.

| Germany Contact point: Hans Heinrich Callsen-Bracker/ NCA/ German Federal Ministry of Transport, Building and Urban Affairs, Robert-Schuman-Platz 1, 53175 Bonn – phone +49 (0) 228/300-4636, Hans.Callsen@bmvbs.bund.de |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | March 2010 | Sep 2010 |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | Sep 2010 | Nov 2010 |
|  | -ShipCall Request/Response mechanism | In dependence of realisation at national level | In dependence of realisation at national level |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | Nov 2010 |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | Y |  |
|  | For Hazmat notifications | Y |  |
|  | For PortPlus notifications | Y |  |
|  | For both PortPlus and ShipCall messages | / | N |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | / | N |
|  | For ShipCall message only | Y (In dependence of realisation at national level) | / |
|  | For both PortPlus and ShipCall messages | / | N |

Remark: Until PortPlus will be operational, Port and Hazmat will remain.

| Greece Contact point: Name/function/contact details |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | (date) | (date) |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | (date) | (date) |
|  | -ShipCall Request/Response mechanism | (date) | (date) |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | (Date) |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | (choose Y or N) | (choose Y or N) |
|  | For Hazmat notifications | (choose Y or N) | (choose Y or N) |
|  | For PortPlus notifications | (choose Y or N) | (choose Y or N) |
|  | For both PortPlus and ShipCall messages | (choose Y or N) | (choose Y or N) |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | (choose Y or N) | (choose Y or N) |
|  | For ShipCall message only | (choose Y or N) | (choose Y or N) |
|  | For both PortPlus and ShipCall messages | (choose Y or N) | (choose Y or N) |

Remark: Greece is not now in position to give information about the time-frame.

| Iceland Contact point: Baldur Bjartmarsson, Icelandic Maritime Administr. Name/function/contact details |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message (Note: time period does not mean every working day will be used in implementation and testing). Same goes for Nr. 2 and Nr. 3. | 11.01.2010 | 12.03.2010 |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | 22.03.2010 | 31.03.2010 |
|  | -ShipCall Request/Response mechanism | 22.03.2010 | 31.03.2010 |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | 05.04.2010 |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | N | N |
|  | For Hazmat notifications | N | N |
|  | For PortPlus notifications | Y | Y |
|  | For both PortPlus and ShipCall messages | N | N |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | N | N |
|  | For ShipCall message only | N | N |
|  | For both PortPlus and ShipCall messages | N | N |

Remark: Iceland was not attending to the meeting.

| Ireland Contact point: Name/function/contact details |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | (date) | (date) |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | (date) | (date) |
|  | -ShipCall Request/Response mechanism | (date) | (date) |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | (Date) |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | (choose Y or N) | (choose Y or N) |
|  | For Hazmat notifications | (choose Y or N) | (choose Y or N) |
|  | For PortPlus notifications | (choose Y or N) | (choose Y or N) |
|  | For both PortPlus and ShipCall messages | (choose Y or N) | (choose Y or N) |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | (choose Y or N) | (choose Y or N) |
|  | For ShipCall message only | (choose Y or N) | (choose Y or N) |
|  | For both PortPlus and ShipCall messages | (choose Y or N) | (choose Y or N) |

Remark: Ireland cannot give any date for the moment. The XML proprietary protocol will be used. The starting of the implementation for the PortPlus is planned at the beginning of 2010.

| Italy Contact point: Marco Gionfriddo alternate Michele Stallone Name/function/contact details +39 06 59084946 marco.gionfriddo@mit.gov.it +39 06 59084497 michele.stallone@mit.gov.it |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | August 2010 | October 2010 |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | October 2010 | December 2010 |
|  | -ShipCall Request/Response mechanism | October 2010 | December 2010 |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | December 2010 |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | / | / |
|  | For Hazmat notifications | / | / |
|  | For PortPlus notifications | / | / |
|  | For both PortPlus and ShipCall messages | Y (*) | / |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | / | N |
|  | For ShipCall message only | / | N |
|  | For both PortPlus and ShipCall messages | Y (*) | / |

Remark: Italy has planned to develop a complete new system (SSN2) which will use the SOAP messaging interface for any Italian maritime application tools. Having stated so, Italy intends to use XML messaging interface for sending both PortPlus and ShipCall messages only if the developing of the SOAP (web-services based) messaging interface will not be completed by September 2010 (but we hope it won’t happen!).

| Latvia Contact point: Name/function/contact details |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | (date) | (date) |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | (date) | (date) |
|  | -ShipCall Request/Response mechanism | (date) | (date) |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | (Date) |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | (choose Y or N) | (choose Y or N) |
|  | For Hazmat notifications | (choose Y or N) | (choose Y or N) |
|  | For PortPlus notifications | (choose Y or N) | (choose Y or N) |
|  | For both PortPlus and ShipCall messages | (choose Y or N) | (choose Y or N) |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | (choose Y or N) | (choose Y or N) |
|  | For ShipCall message only | (choose Y or N) | (choose Y or N) |
|  | For both PortPlus and ShipCall messages | (choose Y or N) | (choose Y or N) |

Remark: /

| Lithuania Contact point: (LMSA) Neringa Kuzminskienė /Chief Specialist IT Division /+370 46 469647 neringa@msa.lt Contact point: (Klaipėda) Algimantas Žygus /Head of IT unit /+370 46 499788, a.zygus@port.lt Contact point: (Būtingė) Giedrius Šatkauskas /Head of Pipeline and Terminal Operations Division /+370 46 396455 giedrius.satkauskas@orlenlietuva.lt |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | March 2010 | August 2010 |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | Sept 2010 | Oct 2010 |
|  | -ShipCall Request/Response mechanism | Sept 2010 | Oct 2010 |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | Nov 2010 |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface (Klaipėda) |  |  |
|  | For Port notifications |  | N |
|  | For Hazmat notifications |  | N |
|  | For PortPlus notifications | Y |  |
|  | For both PortPlus and ShipCall messages |  | N |
|  | Use of the SOAP (web-services based) messaging interface (Būtingė) |  |  |
|  | For PortPlus notification only | Y |  |
|  | For ShipCall message only |  | N |
|  | For both PortPlus and ShipCall messages |  | N |

| Malta Contact point: Name/function/contact details |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | (date) | (date) |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | End October 2010 | (date) |
|  | -ShipCall Request/Response mechanism | (date) | (date) |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | 1 January 2011 |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | / | / |
|  | For Hazmat notifications | / | / |
|  | For PortPlus notifications | Y | / |
|  | For both PortPlus and ShipCall messages | (choose Y or N) | (choose Y or N) |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | Y | / |
|  | For ShipCall message only | (choose Y or N) | (choose Y or N) |
|  | For both PortPlus and ShipCall messages | / | / |

Remark: Malta has planned to use both interface (XML proprietary and Web-services).

| Netherlands Contact point: Name/function/contact details |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | 1-01-2010 | 1-04-2011 |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | 1-02-2011 | 1-03-2011 |
|  | -ShipCall Request/Response mechanism | NA | NA |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | 1-04-2011 |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | Y | / |
|  | For Hazmat notifications | Y | / |
|  | For PortPlus notifications | Y | / |
|  | For both PortPlus and ShipCall messages | / | / |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | / | N |
|  | For ShipCall message only | / | N |
|  | For both PortPlus and ShipCall messages | / | N |

Remark: Netherlands needs 16 months after the signature of the contract to set up the PortPlus and the Single Point Of Contact (SPOC) which is in the same project. The contract cannot be signed before the budget being allocated and for the moment there is no funding for this.

| Norway Contact point: Name/function/contact details |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | Early 2010 | (date) |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | September 2010 | (date) |
|  | -ShipCall Request/Response mechanism | September 2010 | (date) |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | November 2010 |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | / | / |
|  | For Hazmat notifications | / | / |
|  | For PortPlus notifications | / | N(planned) |
|  | For both PortPlus and ShipCall messages | / | N(planned) |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | / | N |
|  | For ShipCall message only | / | N |
|  | For both PortPlus and ShipCall messages | Y (planned) | / |

Remark: Norway has planned to use the Web-service Interface but this not yet confirmed.

| Poland Contact point: Łukasz Ziółkowski/Senior Specialist/lukasz.ziolkowski@umgdy.gov.pl |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | 15.12.2009 | 31.03.2010 |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | 01.04.2010 | 30.04.2010 |
|  | -ShipCall Request/Response mechanism | 01.04.2010 | 30.04.2010 |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | 30.11.2010 |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | Y | / |
|  | For Hazmat notifications | Y | / |
|  | For PortPlus notifications | Y | / |
|  | For both PortPlus and ShipCall messages | Y | / |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | / | N |
|  | For ShipCall message only |  | N |
|  | For both PortPlus and ShipCall messages | / | N |

Remark: Poland has planned to use the XML proprietary protocol for both PortPlus and ShipCall. The use of current Port and Hazmat will be stopped when the PortPlus will enter in production.

| Portugal Contact point: Name/function/contact details |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | 12/09 | Mid 2010 |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | 3rd quarter 2010 | 3rd quarter 2010 |
|  | -ShipCall Request/Response mechanism | 3rd quarter 2010 | 3rd quarter 2010 |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | 3rd quarter 2010 |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | / | / |
|  | For Hazmat notifications | / | / |
|  | For PortPlus notifications | Y | / |
|  | For both PortPlus and ShipCall messages | Y |  |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | / | N |
|  | For ShipCall message only | / | N |
|  | For both PortPlus and ShipCall messages | / | N |

Remark: Portugal is continuing developing his system. By the end of November 2009, all ports will be connected to the port single window management system. At the end of 2009/beginning of 2010 all the messages will be provided through XML. At the end of the second quarter 2010, Portugal will provide AIS message to SSN – STIRES thru AIS MED.

| Romania Contact point: Name/function/contact details |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | June 2010 | (date) |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | November 2010 | (date) |
|  | -ShipCall Request/Response mechanism | November 2010 | (date) |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | December 2010 |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | / | / |
|  | For Hazmat notifications | / | / |
|  | For PortPlus notifications | / | / |
|  | For both PortPlus and ShipCall messages | Y | / |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | / | N |
|  | For ShipCall message only | / | N |
|  | For both PortPlus and ShipCall messages | / | N |

Remark: Romania cannot give a precise date for the PortPlus implementation. It depends on the approval of the budget at the end of March. The planning reflected in the table above is then estimation.

| Slovenia Contact point: Name/function/contact details |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | December 2009 | March 2010 |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | April 2010 | (date) |
|  | -ShipCall Request/Response mechanism | April 2010 | (date) |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | End September 2010 |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | Y | / |
|  | For Hazmat notifications | Y | / |
|  | For PortPlus notifications | Y | / |
|  | For both PortPlus and ShipCall messages | Y (to be confirmed) | / |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | Possible | N (to be confirmed |
|  | For ShipCall message only | Possible | N (to be confirmed |
|  | For both PortPlus and ShipCall messages | Possible | N (to be confirmed |

Remark: Slovenia has planned to implement the XML proprietary protocol interface, the SOAP is also a possibility, which we can not exclude right now. As soon we have a certain answer we will inform you.

| Spain Contact point: Name/function/contact details |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | (date) | (date) |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | (date) | (date) |
|  | -ShipCall Request/Response mechanism | (date) | (date) |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | (Date) |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | (choose Y or N) | (choose Y or N) |
|  | For Hazmat notifications | (choose Y or N) | (choose Y or N) |
|  | For PortPlus notifications | (choose Y or N) | (choose Y or N) |
|  | For both PortPlus and ShipCall messages | (choose Y or N) | (choose Y or N) |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | (choose Y or N) | (choose Y or N) |
|  | For ShipCall message only | (choose Y or N) | (choose Y or N) |
|  | For both PortPlus and ShipCall messages | (choose Y or N) | (choose Y or N) |

Remark: Spain is not ready to provide any information at this moment. This questionnaire will be provided in few weeks.

| Sweden Contact point: Anders Gahnstrom/Project leader/anders.gahnstrom@sjofartsverket.se |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | Nov 2009 | May 2010 |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | Jun 2010 | Jun 2010 |
|  | -ShipCall Request/Response mechanism | Jun 2010 | Jun 2010 |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | Sep 2010 |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | / | N |
|  | For Hazmat notifications | / | N |
|  | For PortPlus notifications | / | N |
|  | For both PortPlus and ShipCall messages | / | N |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | / | N |
|  | For ShipCall message only | / | N |
|  | For both PortPlus and ShipCall messages | Y | / |

Remark:/

| United Kingdom Contact point: Name/function/contact details |  |  |  |
| --- | --- | --- | --- |
| Nr. | Action | Planned start date | Planned completion date |
| 1 | Implementation of the PortPlus message | (date) | (date) |
| 2 | Desirable period for SSN commissioning tests: -PortPlus Notification | (date) | (date) |
|  | -ShipCall Request/Response mechanism | (date) | (date) |
| 3 | Planned readiness for entering into production participating in the SSN v.2 Initial Operational Capability (IOC target timeframe is the second semester of 2010) | (Date) |  |
|  | Other pertinent information | Yes/ No |  |
|  | Use of the SSN proprietary XML messaging interface |  |  |
|  | For Port notifications | (choose Y or N) | (choose Y or N) |
|  | For Hazmat notifications | (choose Y or N) | (choose Y or N) |
|  | For PortPlus notifications | (choose Y or N) | (choose Y or N) |
|  | For both PortPlus and ShipCall messages | (choose Y or N) | (choose Y or N) |
|  | Use of the SOAP (web-services based) messaging interface |  |  |
|  | For PortPlus notification only | (choose Y or N) | (choose Y or N) |
|  | For ShipCall message only | (choose Y or N) | (choose Y or N) |
|  | For both PortPlus and ShipCall messages | (choose Y or N) | (choose Y or N) |

Remark: UK do not have a specific date, the XML proprietary protocol will be used. UK has 1200 LCAs, and expressed the need for time to discuss with them. There is an issue of resources and founding.