SafeSeaNet Workshop no 12	SSN 12/6/1 (v.1.0)

Agenda item VI	21 & 22 October 2009

Lisbon, 05 November 2009

STATUS AT NATIONAL LEVEL

Member States replies

Submitted by EMSA

| Executive summary | This document presents reports received from Member States |
| --- | --- |
| Action to be taken | As per paragraph 3 |
| Related documents | a. SSN 3/5/1 document b. Replies of the M.S. c. SSN 12/7/1 document |

# INTRODUCTION

At SSN 3 the Member States agreed to provide EMSA with brief information regarding the SafeSeaNet status of implementation at national level. The reporting should be performed by all Member States every 4 months period following a standard format.

# NATIONAL STATUS SUMMARY

The replies received from Members States are indicated in the attached Annex I. EMSA receive replies form the following Members States: Belgium, Cyprus, Finland, France, Germany, Ireland, Italy, Latvia, Lithuania, Netherlands, Norway, Poland, Portugal, Romania, Slovenia, Spain and Sweden.

# ACTION REQUIRED

The Member States are invited to note the above information.

ANNEX 1 – MS Status

BELGIUM

| Date of report: | 5 October 2009 |
| --- | --- |
| Origin: | BELGIUM |
| Time period: | 01.JUNE.2009 – 30.SEPTEMBER.2009 |

# System Status and DEVELOPMENT SCHEDULE

## NCA status

### Operational

Commissioned: July 2006

## LCAs status

### List of LCA connected to the NCA (sorted per type)

Port of Ostend: operational

Port of Zeebrugge: operational

Port of Ghent: operational

Port of Antwerp: operational

## Planning for new LCAs

The port of Brugge has been added as a subport of Zeebrugge.

## AIS network

### List of AIS shore base station operational

| AIS transceiver location identifier | MMSI | Operational status identifier | Latitude | Longitude |
| --- | --- | --- | --- | --- |
| Oostdijckbank | 00 205 3500 | OPER | 51°16’22.85”N | 2°26’46.16”E |
| Oostende | 00 205 3501 | OPER | 51°14’ 15”N | 2°55’28”E |
| Zeebrugge | 00 205 3502 | OPER | 51°20’ 3.53”N | 3°13’8.05”E |
| Westkapelle |  | OPER | 51°31’21.05”N | 3°26’27.58”E |
| Gent | 00 205 3504 | OPER | 51°07’ 8.15”N | 3°45’10.14”E |
| Zelzate | 00 205 3503 | OPER | 51°12’ 02.08”N | 3°48’46.40”E |
| Terneuzen |  | OPER | 51°20’N | 3°49’E |
| Hansweert |  | OPER | 51°26’25.61”N | 4°00’55.53”E |
| Ballastplaat | 00 205 3505 | OPER | 51°21’22.8”N | 4°15’14.7”E |
| Kruisschans | 00 205 3506 | OPER | 51°16’45.93”N | 4°19’42.59”E |
| Wintam | 00 205 3507 | OPER | 51°07’0.44”N | 4°19’58.29”E |

### Schedule development

# System OPerations

## LCAs Notifications

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
| NCA | XML | 641502 |  |  |  | 15 |  |  |
| BEANR | XML |  |  | 17725 | 8255 |  |  |  |
| BEGNE | XML |  |  | 3828 | 286 |  |  |  |
| BEOST | XML |  |  | 2783 | 997 |  |  |  |
| BEZEE | XML |  |  | 5219 | 1836 |  |  |  |
| TOTAL |  | 641502 | 0 | 29555 | 11374 | 15 | 0 | 682446 |

## LCAs Requests

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
| NCA | XML | 2893 |  |  | 2 |  |  |  |
| TOTAL |  | 2893 | 0 | 0 | 2 | 0 | 0 | 2895 |

## Locode

Number of Locode in use:

BEANR, BEGNE, BEZEE, BEOST, BEBGS, BEBOM, BEBSR, BEBUD, BEHEX, BEHOB, BEKEK, BENIE, BERPM, BESEA, BETSE, BEWTH,

# Performances

## System availability

The availability (A) is expressed as a percentage and is calculated by dividing the amount of Operational Time (OT) by the time required to be in operation (OTR). The time required to be in operation (expressed in hours) is 24 times the numbers of days in the reporting period including all maintenance downtime. The Operational Time (OT) is OTR minus the system downtime (DT) reported in hours. Downtime is the period of time when systems fail to perform its basic function.

A = (OT/OTR)*100 = (1- (DT/OTR)) *100

### NCA

100% up

### LCA

Port of Antwerp:		 99,87%

Port of Ghent:		 99,88%

Port of Ostend:		 99,60%

Port of Zeebrugge:	 99,71%

### Reports on anomalies

# DATA QUALITY ISSUES RESPONSE (as per Doc. SSN 12/7/2-“Data Quality in SSN”)

## Port messages

-

## Ship (AIS & MRS) messages

-

## HAZMAT messages

We are developing an extension to our national SSN system so that hazmat notifications from ships sailing from Hemiksem (=1 berth next to the port of Antwerp) can also be notified.

## Incidents messages

We are developing a module in the MRCC Ostend to be able to automatically send the incident reports to the SSN system.

## Other issues

It is an ongoing task to be able to improve the POB within port and hazmat notifications. Regular meetings with the LCA’s are used to follow up on these issues.

# Other significant action

BULGARIA

CYPRUS

| Date of report: | 16/10/2009 |
| --- | --- |
| Origin: NCA Focal point | Cyprus |
| Time period: | 01.JUNE.2009 – 30.SEPTEMBER.2009 |

# System Status and DEVELOPMENT SCHEDULE

## NCA status

Cyprus Department of Merchant Shipping

CYLMS

### Operational

Commissioned: date 18/08/2008

## LCAs status

Cyprus Port Authority

Limassol Port

CYLMS

Cyprus Port Authority

Larnaca Port
CYLCA

## Planning for new LCAs

## N/A

## AIS network

### List of AIS shore base station operational

- Pomos

- Lara

- Pissouri

- Limassol

- Kremni

- Larnaca

- Fanos

### Schedule development N/A

# System OPerations

## LCAs Notifications

## All notifications are transferred through the NCA (Single Point)

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML |  |  |  |  |  |  |  |
|  | Web |  |  |  |  |  |  |  |
| TOTAL |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

## LCAs Requests:

## No Information due to major system problem during this period.

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML |  |  |  |  |  |  |  |
|  | Web |  |  |  |  |  |  |  |
| TOTAL |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

## Locode

Number of Locode in use: 8 (eight) CYLMS, CYLCA, CYVAS, CYMOI, CYDHK, CYLAT, CYPFO, CYZYYI

# Performances

## System availability

The availability (A) is expressed as a percentage and is calculated by dividing the amount of Operational Time (OT) by the time required to be in operation (OTR). The time required to be in operation (expressed in hours) is 24 times the numbers of days in the reporting period including all maintenance downtime. The Operational Time (OT) is OTR minus the system downtime (DT) reported in hours. Downtime is the period of time when systems fail to perform its basic function.

A = (OT/OTR)*100 = (1- (DT/OTR)) *100

### NCA A= 98.36%

### LCA N/A

### Reports on anomalies

The MS SQL database servers, which are used for storing of the SSN data, were down for 2 days because a SW problem appeared.

# DATA QUALITY ISSUES RESPONSE (as per Doc. SSN 12/7/2-“Data Quality in SSN”)

## Port messages

## Ship (AIS & MRS) messages

## HAZMAT messages

## Incidents messages

## Other issues

It is not possible to provide an analytical report as per the above sample because in our SSN system a lot of problems were identified in the period of June to September and major changes was necessary to be done. As concern the changes on the software, these are done and now it is steel under test. A lot of problems were solved, however there are still some minor problems which are attended by the IT personnel and very soon they will be solved.

As we still facing some problems with the data input by the ship agents (around 70 companies), a new circular providing instructions to them is ready to be circulated the next days.

The Department of Merchant Shipping in cooperation with the Port Authorities are monitoring on a daily bases the inputs made by the ship agents and immediate remedial actions is taken to the extend that it is possible.

No major incidents occurred since systems commissioning except one recently, which was justified to you with my previous e mail (It was a political issue) However we are ready to send incident messages when it will occur.

We have some records about the SSN data sent to the EIS since 26/09/2009 till 16/09/2009 which are here below:

## Port messages:

## 219 messages were acknowledge, while 36 messages were rejected (14.2%)

The reasons of the rejected messages are:

- the missing TOB and the ETD

- invalid information

Filters are applied for the missing data

Monitoring procedures are implemented for immediate correction of the invalid information.

## Ship (AIS & MRS) messages

All AIS messages were acknowledged. Ships which are sailing within the territorial waters are requested to add missing information in AIS.

## HAZMAT messages

The HAZMAT messages are reduced dramatically. Previously fast all ships sent Hazmat notification due to misunderstanding the requirements.

The actual number of Hazmat notifications is 1 or 2 per week.

Two notifications were rejected on the 26/09/09 (CAP AKRITAS) and on the 04/10/09 (ICE SUN) due to missing ETD.

After survey we found out that two ships omitted to send Hazmat notifications

A new circular is prepared to give additional clarifications to the ship agents.

The last SSN data quality quarterly report does not reflect the current situation in Cyprus because, since the 1st of October a new amended SW was released for the data input by the ship agents, which improved significantly the whole picture.

# Other significant action

The Port Plus message is already discussed with our service provider (our previous email is relevant) and it is ensured that we will be able to implement it within the proposed time limits.

DENMARK

ESTONIA

FINLAND

| Date of report: | 7.10.2009 |
| --- | --- |
| Origin: | Finnish maritime administration |
| Time period: | 01.JUNE.2009 – 30.SEPTEMBER.2009 |

# System Status and DEVELOPMENT SCHEDULE

## NCA status

### Operational

Port and Hazmat notifications commissioned. Date 1.3.2007

Ship (AIS) notifications operational since 1.3.2009, but not commissioned. Commissioning tests planned to be carried out by the end of 2009.

### Not Operational

Under development:

Ship (MRS) notification & Maritime Incident reports. Development project to implement these notifications into Finnish national SSN application is underway and commissioning tests planned to be carried out by the end of 2009.

## LCAs status

### List of LCA connected to the NCA (sorted per type)

Finnish Maritime Administration, VTS centres

Finnish Environment Institute

Finnish Frontier Guard Headquarters, SAR Branch

Finnish Customs

Finnish Defence Forces, NAVY

Ministry of Transportation and Communications

## Planning for new LCAs

Finnish port authorities according to the attached list of ports.

Tolkkinen

Parainen

Port of Kotka

Kitee

Kuopio

Koverhar shipping

Lappohja

Port of Loviisa

Lappeenranta

Port of Mariehamn

Port of Naantali

Port of Oulu

Pohjankuru

Port of Pori

Port of Jakobstad

Porvoo

Raahen satama

Port of Rauma

Kristiinankaupunki

Neste Oil Oyj

C & C Port Agency Finland Oy Ltd

Tornion satama

Port of Uusikaupunki

Port of Vaasa

Varkaus

Siilinjärvi

Port of Turku

Port of Kokkola

Eckerö Line

Meriaura Oy

Rederi Ab Lillgaard

Nurminen Ship Agency Oy

Dahlsbruk

Port of Kaskinen

Rahjan huolinta Oy

Kantvik

Kemiö

Port of Kemi

Joutseno

Joensuu

Isnäs

Inkoo Shipping Oy Ab

Imatra

Port of Hamina

Port of Hanko

## AIS network

### List of AIS shore base station operational

| AIS transceiver location identifier5 | MMSI | Operational status identifier6 |
| --- | --- | --- |
| Finland AIS Station / Ajos | 00230 0081 | OPER |
| Finland AIS Station / Emasalo | 00230 0047 | OPER |
| Finland AIS Station / Geta | 00230 0088 | OPER |
| Finland AIS Station / Haapasaari | 00230 0085 | OPER |
| Finland AIS Station / Harmaja | 00230 0048 | OPER |
| Finland AIS Station / Isokari | 00230 0073 | OPER |
| Finland AIS Station / Joensuu | 00230 0069 | OPER |
| Finland AIS Station / Joutseno | 00230 0066 | OPER |
| Finland AIS Station / Kallan | 002300087 | OPER |
| Finland AIS Station / Kaskinen | 00230 0082 | OPER |
| Finland AIS Station / Kitee | 00230 0070 | OPER |
| Finland AIS Station / Kuopio | 00230 0063 | OPER |
| Finland AIS Station / Lappvik | 00230 0084 | OPER |
| Finland AIS Station / Lohtaja | 00230 0078 | OPER |
| Finland AIS Station / Marianhamina | 00230 0052 | OPER |
| Finland AIS Station / Mikkeli | 00230 0065 | OPER |
| Finland AIS Station / Nuijamaa | 00230 0067 | OPER |
| Finland AIS Station / Orrengrund | 00230 0046 | OPER |
| Finland AIS Station / Pori | 00230 0071 | OPER |
| Finland AIS Station / Raahe | 00230 0079 | OPER |
| Finland AIS Station / Rauma | 00230 0072 | OPER |
| Finland AIS Station / Russaro | 00230 0053 | OPER |
| Finland AIS Station / Santio | 00230 0074 | OPER |
| Finland AIS Station / Savonlinna | 00230 0068 | OPER |
| Finland AIS Station / Sottunga | 00230 0075 | OPER |
| Finland AIS Station / Turku | 00230 0050 | OPER |
| Finland AIS Station / Upinniemi | 00230 0049 | OPER |
| Finland AIS Station / Uto | 00230 0051 | OPER |
| Finland AIS Station / Vaasa | 00230 0077 | OPER |
| Finland AIS Station / Varkaus | 00230 0064 | OPER |
| Finland AIS Station / Virpiniemi | 00230 0080 | OPER |

### Schedule development

N/A

# System OPerations

## LCAs Notifications

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML |  |  |  |  |  |  |  |
|  | Web |  |  |  |  |  |  |  |
| TOTAL |  | 250000 | 0 | 13050 | 2390 | 0 | 0 | 265440 |

## LCAs Requests

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML |  |  |  |  |  |  |  |
|  | Web |  |  |  |  |  |  |  |
| TOTAL |  | 0 | 0 | 195000 | 0 | 0 | 0 | 195000 |

## Locode

Number of Locode in use: 45

# Performances

## System availability

The availability (A) is expressed as a percentage and is calculated by dividing the amount of Operational Time (OT) by the time required to be in operation (OTR). The time required to be in operation (expressed in hours) is 24 times the numbers of days in the reporting period including all maintenance downtime. The Operational Time (OT) is OTR minus the system downtime (DT) reported in hours. Downtime is the period of time when systems fail to perform its basic function.

A = (OT/OTR)*100 = (1- (DT/OTR)) *100

### NCA

98%

### LCA

98%

### Reports on anomalies

N/A

# DATA QUALITY ISSUES RESPONSE (as per Doc. SSN 12/7/2-“Data Quality in SSN”)

## Port messages

Few missing port notifications have been reported by EMSA MSS to NCA. All missing notifications have been investigated by NCA.

## Ship (AIS & MRS) messages

## HAZMAT messages

In few cases we have received hazmat requests earlier than the original information has been entered to our PortNet-system by the ship agent. In these cases Hazmat details have not been available to the requester. We have provided the details to SSN at the moment the data has been entered to our PortNet-system.

## Incidents messages

## Other issues

# Other significant action

FRANCE

| Date of report: | 10 October 2009 |
| --- | --- |
| Origin: | France (direction des affaires maritimes) |
| Time period: | 01 JUNE.2009 – 30.September.2009 |

# System Status and DEVELOPMENT SCHEDULE

- Compliance with the directive 2002/59/CE

Compliance with SafeSeaNet: February 1st 2005

- Compliance with IMO Resolutions MEPC 121(52) adopted on 15 October 2004 and MEPC 190(79) adopted on 6 December 2004 (Western European Particular Sensitive Sea Area).

WETREP: July 1st 2005 in compliance with IMO Resolutions

## NCA status:

NCA: SAR and Traffic Monitoring Office of Maritime Safety Division (Maritime  Affairs Department).

This office assumes on behalf of the French State the responsibility of Trafic 2000 management. It is in charge to verify and maintain the national network and procedures.

Single Point Of Contact: “Cellule Nationale d’Information sur le Trafic Maritime” (Maritime Information Traffic Unit) implemented in CROSS Jobourg is the single point of contact in charge of handling and exchanging the SafeSeaNet message with European Index Server, and with other national Information Systems. Cellule Info Trafic is subordinated to NCA (SAR and Navigation Survey Office). An operator is available 7/7 days and 24/24 hours.

### Operational

Trafic 2000 is a dynamic ship database, fully based on XML specifications.

-Fully operational since October 2004 for 7 Centres Régionaux Opérationnels de Surveillance et de Sauvetage (CROSS) which combine SAR+ navigation surveillance (coastal VTS and MAS)+pollution surveillance+fishing surveillance+maritime safety information+ships security information.

-Connexion with 3 maritime prefectures (Cherbourg, Brest, Toulon).

-Connexion with major ports

-Connexion with customs operational centres

-MRCC Ostende linked by WETREP application

## LCAs status

### List of LCA connected to the NCA (sorted per type)

Coastal stations:

- 7 Centres Régionaux Opérationnels de Surveillance et de Sauvetage are in charge of operational navigation surveillance in their respective area of responsibility.  CROSS are the competent coastal stations in charge of receiving masters’ reports of incidents and accidents at sea as required by directive n°2002/59/CE (art. 17), and transmit these informations to maritime prefecture.

  - CROSS Gris-nez

  - CROSS Jobourg

  - CROSS Corsen

  - CROSS Etel

  - CROSS La Garde

  - CROSS Réunion

  - CROSS Fort-de-France

Others:

- 3 maritime prefectures (Cherbourg, Brest and Toulon) are the competent authorities who may take all available measures in the event of a threat to maritime safety and the protection of the environment, within the framework of international law and directive n°2002/59/CE (art 19 and annexe IV). Their missions consist to avert, lessen or remove a serious and imminent threat to French coastline or related interests, the safety of other ships and their crews and passengers or of persons on shore or to protect the marine environment.

- 2 customs operational centres (Rouen and Nantes)

Ports:

  - 7 main ports (Le Havre, Dunkirk, Bordeaux, Rouen, Nantes-Saint Nazaire, Marseille, La Rochelle) are connected.

  - Cherbourg port is connected to Trafic 2000.

Protocols precise rights and responsibilities of each party, i.e. maritime affairs   department and party connected. Protocols define security and confidentiality of the  information system.

## Planning for new LCAs

- Other ports: A new information system is under test to connect the other important ports such as Sete/Saint Malo/Bayonne/Brest/Port La Nouvelle/Caen/Lorient/Calais/Le Legué.

## AIS network

Channel and Atlantic AIS shore based stations described below are operational and connected to the central SPATIONAV servers of Brest and Toulon.

| SITE | LATITUDE | LONGITUDE | ALTITUDE (m) |
| --- | --- | --- | --- |
| DUNKERQUE | 51° 03'41 N | 002° 20'40 E | 21 |
| GRIS NEZ | 50° 52'00 N | 001° 35'00 E | 61 |
| SAINT FRIEUX | 50° 36'00 N | 001° 36'00 E | 155 |
| JOBOURG | 49° 41'00 N | 001° 54'00 W | 205 |
| STIFF | 48° 28'60 N | 005° 03'10 W | 112 |
| POINTE DU RAZ | 48° 02'40 N | 004° 43'80 W | 97 |
| AULT | 50° 06'32 N | 001° 27'28 E | 86 |
| FECAMP | 49° 46'03 N | 000° 22'13 E | 128 |
| PORT EN BESSIN | 49° 21'02 N | 000° 46'17 W | 77 |
| LE ROC-GRANVILLE | 48° 50'10 N | 001° 36'80 W | 43 |
| SAINT-QUAY | 48° 39'38 N | 002° 49'18 W | 30 |
| BREHAT | 48° 51'38 N | 003° 00'18 W | 41 |
| PLOUMANAC'H | 48° 49'60 N | 003° 28'40 W | 58 |
| BATZ | 48° 44'80 N | 004° 00'60 W | 42 |
| BRIGOGAN | 48° 40'70 N | 004° 19'80 W | 20 |
| PORTZIC | 48° 21'60 N | 004° 32'00 W | 23 |
| LA HEVE | 49° 30'36 N | 000° 04'20 E | 109 |
| SAINT-CAST | 18° 39'45 N | 002° 49'61 W | 59 |
| BEG MEIL | 47° 51'30 N | 003° 58'50 W | 17 |
| BEG MELEN | 47° 39'20 N | 003° 30'20 W | 55 |
| LE TALUT | 47° 17'70 N | 003° 13'00 W | 45 |
| PIRIAC | 47° 22'56 N | 002° 33'32 W | 22 |
| CHEMOULIN | 47° 14'10 N | 002° 17'80 W | 22 |
| SAINT-SAUVEUR | 46° 41'70 N | 002° 19'72 W | 55 |
| LES BALEINES | 46° 14'66 N | 001° 33'62 W | 21 |
| CHASSIRON | 46° 02'90 N | 001° 24'55 W | 43 |
| POINTE DE GRAVE | 45° 34'23 N | 001° 03'95 W | 62 |
| HOURTIN | 45° 09'00 N | 001° 10'00 W | 50 |
| CAP FERRET | 44° 37'90 N | 001° 15'00 W | 32 |
| MIMIZAN | 44° 10'00 N | 001° 09'00 W | 75 |
| MESSANGES | 43° 48'79 N | 001° 23'96 W | 64 |
| SOCOA | 43° 23'85 N | 001° 40'98 W | 46 |

Along the Mediterranean coast, the French navy signal-station are fitted with AIS stations described below.

| SITE | LATITUDE | LONGITUDE | ALTITUDE (m) | CONNECTION TO SPATIONAV |
| --- | --- | --- | --- | --- |
| ALISTRO | 42° 15' N | 009° 32' E | 81 | October 2008 |
| BEAR | 42° 31' N | 003° 08' W | 94 | October 2008 |
| BEC DE L'AIGLE | 43° 11' N | 005° 34' E | 329 | October 2008 |
| CAMARAT | 43° 10 N | 006° 32 E | 100 | October 2008 |
| CAP CORSE | 43° 00' N | 009° 22' E | 122 | October 2008 |
| CEPET | 43° 04 N | 005° 56 E | 75 | October 2008 |
| COURONNE | 43° 20 N | 007° 30 E | 80 | October 2008 |
| DRAMONT | 43° 25' N | 006° 51' E | 147 | October 2008 |
| FERRAT | 43° 41' N | 007° 19' E | 157 | October 2008 |
| ILE ROUSSE | 42° 37' N | 008° 56' E | 148 | October 2008 |
| L'ESPIGUETTE | 43° 29' N | 004° 08' E | 17 | October 2008 |
| LA CHIAPPA | 41° 36' N | 009° 28' E | 79 | October 2008 |
| LA GAROUPE | 43° 34 N | 007° 08 E | 90 | October 2008 |
| LA PARATA | 41 ° 55' N | 008° 37' E | 156 | October 2008 |
| LEUCATE | 42° 55' N | 003° 04' E | 59 | October 2008 |
| PERTUSATO | 41° 22' N | 009° 11' E | 119 | October 2008 |
| PORQUEROLLES | 43° 00' N | 006° 14' E | 160 | October 2008 |
| SAGRO | 42° 48' N | 009° 29' E | 123 | October 2008 |
| SETE | 43° 19' N | 003° 08' E | 84 | October 2008 |

# System OPerations

## LCAs Notifications to Trafic 2000 (01 JUNE 2009 to 30 September 2009)

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |
| Dunkerque Port | XML | / | / | 2839 | 312 | 0 | 3151 |
| Le Havre Port | XML | / | / | 864 | 1222 | 0 | 2086 |
| Rouen Port | XML | / | / | 4302 | 222 | 0 | 4524 |
| Cherbourg Port | Web | / | / | 0 | 111 | 0 | 111 |
| Nantes-Saint Nazaire Port | XML | / | / | 504 | 397 | 0 | 901 |
| Bordeaux port | XML | / | / | 454 | 32 | 0 | 486 |
| Marseille port | XML | / | / | 5134 | 468 | 123 | 5725 |
| La Rochelle Port | XML | / | / | 312 | 0 | 0 | 312 |
| Gris-nez CROSS | Web | / | 14031 | / | / | 29 | 14060 |
| Jobourg CROSS | Web | / | 22581 | / | / | 36 | 22617 |
| Corsen CROSS | Web | / | 16622 | / | / | 41 | 16663 |
| Etel CROSS | Web | / | / | / | / | 10 | 10 |
| La Garde CROSS | Web | / | 365 | / | / | 118 | 483 |
| Sous CROSS Aspretto | Web | / | 658 | / | / | 80 | 738 |
| La Réunion CROSS | Web | / | 6 | / | / | 16 | 22 |
| TOTAL |  | / | 54263 | 14409 | 2764 | 453 | 71889 |

NB : A data quality work is scheduled with the main ports.

## LCAs Requests

Data not available.

## Locode

Number of Locode in use: 3647

# Performances

## System availability

The availability (A) is expressed as a percentage and is calculated by dividing the amount of Operational Time (OT) by the time required to be in operation (OTR). The time required to be in operation (expressed in hours) is 24 times the numbers of days in the reporting period including all maintenance downtime. The Operational Time (OT) is OTR minus the system downtime (DT) reported in hours. Downtime is the period of time when systems fail to perform its basic function.

A = (OT/OTR)*100 = (1- (DT/OTR)) *100

### NCA:   A = (1-(4,5/2928))*100 =99.84 %

### LCA:

### Reports on anomalies: 20

# DATA QUALITY ISSUES RESPONSE (as per Doc. SSN 12/7/2-“Data Quality in SSN”)

## Port messages

Missing port notifications: Some ports are not yet connected to the National Systems.

Percentage of port notifications with POB unknown: Information not provided by the port information systems. Action taken port by port to get the data.

## Ship (AIS & MRS) messages:

AIS notifications: Interface established and operational between Spationav servers and Trafic 2000, for the notification of AIS messages to SSN.

WETREP Missing notifications: 751 wetrep mandatory reports were made with Trafic 2000 from 01 JUNE 2009 to 30 September 2009 and sent to other  states of the Western European Particular Sensitive Sea Area, in accordance with IMO Resolutions.

## HAZMAT messages:

## Missing Hazmat notifications: Hazmat not yet delivered on arrival of the vessel that is coming from a port outside of the European Community.

Percentage of hazmat notifications with POB unknown: Data not provided by most of the ports information systems. A modification of port systems of information is necessary to take the POB into account.

## Incidents messages:

Large number of alert messages (POLREP, SITREP) issued by France. An extension of the Waste alert to all ports is proceeding.

Lost and Found Containers message are also sent via the XML interface. All alerts use the XML interface.

## Other issues:

# Other significant action:

- Continuation of anomalies correction process, involving port information systems.

- Development of the Portplus message in Trafic 2000 and port information systems.

- Development of the electronic hazmat message in Trafic 2000 and port information systems.

GERMANY

| Date of report: | 05. October 2009 |
| --- | --- |
| Origin: | Traffic Technologies Centre of German Federal Water and Schipping Administration |
| Time period: | 01.JUNE.2009 – 30.SEPTEMBER.2009 |

# System Status and DEVELOPMENT SCHEDULE

## NCA status

### Operational

The NCA of Germany is the Ministry of Transport, Building and Urban Affairs.

The Central Command for Maritime Emergencies Germany has been designated for operational tasks of SafeSeaNet at national level.

Commissioned: July 2006

The Central Command for Maritime Emergencies Germany has been designated as the German single contact Point 24/7 for SSN

| Authority | First Name | Last Name | Phone | Fax | E-mail | LOCODE | Address | Country |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Central Command for Maritime Emergencies Germany | officer in charge |  | + 49 (0) 4721/567-392 | + 49 (0) 4721/554-744 or -745 | MLZ@havariekommando.de | DECUX | Am Alten Hafen 2 27472 Cuxhaven | Germany |

## LCAs status

### List of LCA connected to the NCA (sorted per type)

### Germany has decided to apply the Single Point of Contact architecture for communication with SafeSeaNet central index server. No LCA of Germany will be connected to the central index server.

The following authorities are connected to the Single Point of Contact architecture of Germany for communication with SafeSeaNet central index server:

- All German VTS Centres (North Sea and the Baltic Sea)

- The  Central Command for Maritime Emergencies Germany

- The Ports of Hamburg, Bremen, Bremerhaven, all ports of the country Mecklenburg-Vorpommern, and Lübeck/Travemünde are connected via 2way SSL.

- The other German ports are client users in the German central system ZMGS.

- For the SSN port reporting the relevant authorities (40) are provided in SSN management console (Supervisor authority is the NCA Germany)

All connected ports are acting as "single points of contact" to the central German system ZMGS. So all ports in Germany are joined.

- For the SSN alert reporting the relevant authorities are provided in SSN management console (Supervisor authority is the NCA Germany)

## Planning for new LCAs

none

## AIS network

### List of AIS shore base station operational

North sea

Borkum			Norderney			Helgoland

Wybelsum		Wilhelmshaven		AlteWeser

Bremerhaven		Hunte				Lankenau

Cuxhaven		Garding			Kampen

Brunsbüttel		Rhinplate			Wedel

Baltic sea

Darßer Ort		Stubbenkammer		Buk

Warnemünde		Groß Klein			Dänholm

Karlshagen		Holnis				Kappeln

Eckernförde		Friedrichsort			Lübeck-Bauhof

Travemünde		Heiligenhafen 		Marienleuchte

### Schedule development

None

# System OPerations

## LCAs Notifications

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML | ~ 750.000 |  | ~ 45.000 | ~9.000 |  |  | ~ 804.000 |
|  | Web |  |  |  |  |  |  |  |
| TOTAL |  | ~750.000 | 0 | ~ 45.000 | ~ 9.000 | 0 | 0 | ~ 804.000 |

## LCAs Requests

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML | 12 |  |  | 31 |  |  | 43 |
|  | Web | 20 |  | 20 | 10 | 10 | 0 | 60 |
| TOTAL |  | 32 | 0 | 20 | 41 | 10 | 0 | 103 |

The requests are made for reasons of data quality checks (e.g. MSS reports regarding “Monitoring of MS activity”).

## Locode

Number of Locode in use:

Germany uses the entirely UN ECE Location code version 2006-2 with the attribute 		function = port function

Waypoints are implemented in the German system but set to inactive. Sending waypoints is possible if needed.

# Performances

## System availability

The availability (A) is expressed as a percentage and is calculated by dividing the amount of Operational Time (OT) by the time required to be in operation (OTR). The time required to be in operation (expressed in hours) is 24 times the numbers of days in the reporting period including all maintenance downtime. The Operational Time (OT) is OTR minus the system downtime (DT) reported in hours. Downtime is the period of time when systems fail to perform its basic function.

A = (OT/OTR)*100 = (1- (DT/OTR)) *100

### NCA

Status of German central system ZMGS is high available. This means also high performance in message flow (minimized request and response times).

Down time of the German central system ZMGS in the period June 2009 - September 2009 and in the last twelve month = 0 minutes (no downtime)

### LCA

None

### Reports on anomalies

None

# DATA QUALITY ISSUES RESPONSE (as per Doc. SSN 12/7/2-“Data Quality in SSN”)

## Port messages

- Status of Germany for Missing Port Notifications 0%

- Status of Germany for Port Notifications sent after ship’s arrival (August 09)

| Member State | Total number of Port Notifications (August 09) | 1st SentAt >ETA (August 09) | % of late notifications (August 2009) | % of late notifications (May 09) |
| --- | --- | --- | --- | --- |
| Germany | 10282 | 0 | 0.0% | 0.0% |

- Status of Germany for Number and percentage of Port notifications containing unknown POB data (August 09)

| Member State | Port notifications |  |  |
| --- | --- | --- | --- |
|  | Total | Notifications with POB unknown | Percentage of notifications with POB unknown |
| Germany | 10282 | 7761 | 75.48% |

In a lot of cases existing values of POB were overwritten by POB dummy value “99999”. Germany will investigate this item further.

## Ship (AIS & MRS) messages

Some small periods of unavailability of AIS Ship notifications due routing and network difficulties in the German AIS network, but always solved in few hours time.

## HAZMAT messages

Missing Hazmat notifications

| Member State | July 09 |  | August 09 |  | Missing Hazmat Notifications (%) |
| --- | --- | --- | --- | --- | --- |
|  | Nr. checks | Missing notifications | Nr. checks | Missing notifications |  |
| Germany | 9 | 2 | 10 | 1 | 15% |

Issue 5704 (July 09) - Vessel ID: 9116797

After checking our system Germany can confirm, that the vessel reached Emden Port at 25.07.09 and left Emden 26.07.09 with destination Port Said, but without HAZMAT declaration.

Issue 5214 (July 09) - Vessel ID: 7704461

After checking our system Germany can confirm, that the vessel reached Hamburg Port at 13.07.09 and left Hamburg 18.07.09 with destination Venice, but without HAZMAT declaration.

Issue 6360 (August 09) - Vessel ID: IMO 9190781

After checking HAZMAT cargo details of this vessel,  the ports of discharge are: ESALG, BRSSZ and ARBUE – the owner of vessel IMO 9190781 declares in the HAZMAT declaration as next port of call : ARBUE  - so the German central system ZMGS accepted this information

Status of Germany for Number and percentage of Hazmat notifications containing unknown POB data (August 09)

| Member State | Hazmat notifications |  |  |
| --- | --- | --- | --- |
|  | Total | Notifications with POB unknown | Percentage of notifications with POB unknown |
| Germany | 2008 | 1631 | 81.23% |

Germany will investigate this item further and take corresponding measures to improve this status

## Incidents messages

Because of the planed data quality activities concerning Module Alerts / Incident Reports and the ongoing discussion regarding the “Distribution” functionality, Germany has decided to start with the development of the XML solution for the Alert / Incident Report messages in SafeSeaNet after the data quality process for this module has finished and after a reliable decision on how to handle the messages in the framework of SafeSeaNet is made. In the meantime Germany will use like the other Member states the web console for communication with SafeSeaNet.

However, Germany should like to stress that an operational procedure has to be developed and agreed before the implementation of Alert / Incident Report messages could be accepted.

## Other issues

# Other significant action

GREECE

ICELAND

IRELAND

| Date of report: | 11 October 09 |
| --- | --- |
| Origin: | IRELAND |
| Time period: | 01.JUNE.2009 – 30.SEPTEMBER.2009 |

# System Status and DEVELOPMENT SCHEDULE

## NCA status

### Operational

Commissioned: 04/07/2006

### Not Operational

Under test: N/A

Under development: N/A

## LCAs status

### NO CHANGE

## Planning for new LCAs

### NO CHANGE

## AIS network

### NO CHANGE

### IRISH NATIONAL AIS TO JOIN NORTH SEA SERVER BY END OCT ‘09

# System OPerations

## LCAs Notifications

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML | 139472 | N/A | 1143 | 674 | - | - | - |
|  | Web | - | - | - | - | - | - | - |
| TOTAL |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

## LCAs Requests

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML | - | - | - | - | - | - | - |
|  | Web | - | - | - | - | - | - | - |
| TOTAL |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

## Locode

Number of Locode in use: 57

# Performances

## System availability

The availability (A) is expressed as a percentage and is calculated by dividing the amount of Operational Time (OT) by the time required to be in operation (OTR). The time required to be in operation (expressed in hours) is 24 times the numbers of days in the reporting period including all maintenance downtime. The Operational Time (OT) is OTR minus the system downtime (DT) reported in hours. Downtime is the period of time when systems fail to perform its basic function.

A = (OT/OTR)*100 = (1- (DT/OTR)) *100

| Month | SSI downtime (min) | % | AIS downtime (additional min) | % | Minutes in Month |
| --- | --- | --- | --- | --- | --- |
| June | 58 | 99.87% | 0 | 100.00% | 43200 |
| July | 90 | 99.80% | 0 | 100.00% | 44640 |
| Aug | 45 | 99.90% | 0 | 100.00% | 44640 |
| Sept | 15 | 99.97% | 0 | 100.00% | 43200 |
| Total | 208 | 99.88% | 0 | 100.00% | 175680 |

### NCA As above

### LCA As above

### Reports on anomalies: None

# DATA QUALITY ISSUES RESPONSE (as per Doc. SSN 12/7/2-“Data Quality in SSN”)

## Port messages: Remaining Agents bring brought into SSI. Challenge remains at the two largest ports to align local reporting practice to SSI reporting requirements.

## Ship (AIS & MRS) messages: Awaiting clarification from COM and also direction from EMSA on how to implement.

## HAZMAT messages: No comment

## Incidents messages: Irish Coastguard defined as 24/7 NCA and have access to the SSN WEB Console to access ALERTS via the distribution tool.

## Other issues: Port notifications being sent late are improving with rules applied to the departure notification whilst pre-arrival will be enhanced with the XLM v 2.00 development.

# Other significant action

ITALY

| EMSA assessment on SSN implementation and operation at National level |  |
| --- | --- |
| System implementation | - Port, Ship (AIS & MRS), Hazmat & Alert in operation - Number of requests made to SSN has increased but is still low |
| Notifications coverage | - LCAs are declared in SSN - Ship (AIS) notifications did not cover all coast in Jan 09 - Ship (MRS) exchanged for the BONIFREP & ADRIREP in Jan 09 |
| Data Availability | - 80% availability for Port and Hazmat details in Jan 09 |
| Data Quality | - 50% of Port and Hazmat notifications provided without POB in Jan 09 - Rejected messages due to duplicate MSRefID - 35% of the Port notifications do not comply with Directive 2002/59/EC as they are sent after vessel’s arrival at port (SentAt>ETA) - 40% of Hazmat notifications sent with ETA-ETD relationship not applied correctly (ETA<ETD) in Apr 09. SSN v.1.9.1 will reject those messages |
| MS reply | - Italian SSN will be connected to the existing automatic systems VTMIS and Port Management and Information System (PMIS) - AIS stations all operational even though experiencing small failures - Ongoing upgrade on data availability and quality |

| Date of report: | 08 October 09 |
| --- | --- |
| Origin: | nca italy |
| Time period: | 01.MAY.2009 – 30.SEPTEMBER.2009 |

# System Status and DEVELOPMENT SCHEDULE

## NCA status

### Operational

Commissioned: date, 31/10/2006

The NCA of Italy is the Coast Guard Headquarters.

### Not Operational

Under test: Describe the test result

Under development:

## LCAs status

### The following LCA’s are presently connected to into the system and are providing notification in accordance with the rule Ports declared vs. Port notifications

### List of LCA connected to the NCA (sorted per type)

POR:

Direzione Marittima di Ancona

Direzione Marittima di Bari

Direzione Marittima di Cagliari

Direzione Marittima di Catania

Direzione Marittima di Genova

Direzione Marittima di Livorno

Direzione Marittima di Napoli

Direzione Marittima di Palermo

Direzione Marittima di Pescara

Direzione Marittima di Ravenna

Direzione Marittima di Reggio Calabria

Direziona Marittima di Roma

Direzione Marittima di Trieste

Direzione Marittima di Venezia

Capitaneria di porto Augusta

Capitaneria di porto Brindisi

Capitaneria di porto Chioggia

Capitaneria di porto Civitavecchia

Capitaneria di porto Corigliano calabro

Capitaneria di porto Crotone

Capitaneria di porto Gaeta

Capitaneria di porto Gallipoli

Capitaneria di porto Gela

Capitaneria di porto Gioia Tauro

Capitaneria di porto Imperia

Capitaneria di porto La Maddalena

Capitaneria di porto La Spezia

Capitaneria di porto Manfredonia

Capitaneria di porto Marina di Carrara

Capitaneria di porto Mazara del vallo

Capitaneria di porto Messina

Capitaneria di porto Milazzo

Capitaneria di porto Molfetta

Capitaneria di porto Monfalcone

Capitaneria di porto Olbia

Capitaneria di porto Oristano

Capitaneria di porto Ortona

Capitaneria di porto Pesaro

Capitaneria di porto Porto Torres

Capitaneria di porto Porto Empedocle

Capitaneria di porto Portoferraio

Capitaneria di porto Pozzallo

Capitaneria di porto Salerno

Capitaneria di porto Savona

Capitaneria di porto Siracusa

Capitaneria di porto Taranto

Capitaneria di porto Termoli

Capitaneria di porto Trapani

Capitaneria di porto Viareggio

Capitaneria di porto Vibo valentia

Circomare Alghero

Circomare Arbatax

Circomare Barletta

Circomare Golfo Aranci

Circomare Ischia

Circomare Lampedusa

Circomare Licata

Circomare Lipari

Circomare Marsala

Circomare Monopoli

Circomare Otranto

Circomare Pantelleria

Circomare Piombino

Circomare Porto Nogaro

Circomare Porto Santo Stefano

Circomare Portoscuso

Circomare Pozzuoli

Circomare Santa Margherita Ligure

Circomare Sant'Antioco

Circomare Termini Imerese

Circomare Torre Annunziata

Circomare Vasto

Locamare Capri

Locamare Casamicciola

Locamare Follonica

Locamare Formia

Locamare Isola del giglio

Locamare Palau

Locamare Ponza

Locamare Porto levante

Locamare Sorrento

Locamare Talamone

Locamare Vada

Delemare Santa Teresa di gallura

Seziomare Falconara

Seziomare Santa Panagia

Seziomare Sarroch

Seziomare Vado Ligure

## Planning for  new LCAs

Null.

## AIS network

### List of AIS shore base stations operational

| AIS transceiver location identifier 1 | MMSI | Operational status identifier 2 | Latitude | Longitude |
| --- | --- | --- | --- | --- |
| Isola Gorgona | 002470012 | OPER | 43°25’49” N | 009°53’57” E |
| Monte Capanne | 002470052 | OPER | 42°46’24” N | 010°09’47” E |
| Monte Paradiso | 002470024 | OPER | 42°05’33” N | 011°50’54” E |
| Monte Cavo | 002470013 | OPER | 41°45’19” N | 012°42’49” E |
| Monte Epomeo | 002470014 | OPER | 40°43’50” N | 013°54’08” E |
| Monte Maielletta | 002470025 | OPER | 42°09’45” N | 014°05’53” E |
| Monte Serpeddì | 002470023 | OPER | 39°22’17” N | 009°17’51” E |
| Forte Castellaccio | 002470011 | OPER | 44°26’10” N | 008°55’56” E |
| Monte Orlando | 002470026 | OPER | 41°13’05” N | 013°33’54” E |
| Monte Conero | 002470017 | OPER | 43°33’11” N | 013°36’14” E |
| La Maddalena (Guardiavecchia) | 002470027 | OPER | 41°13’43” N | 009°23’24” E |
| Lampedusa | 002470028 | OPER | 35°25’48” N | 013°01’53” E |
| Monte Perdifumo | 002470029 | OPER | 40°15’11” N | 013°01’53” E |
| Briatico | 002470030 | OPER | 38°39’07” N | 016°00’50” E |
| Capo Vaticano | 002470031 | OPER | 38°37’14” N | 015°49’41” E |
| Monte del Gallo | 002470032 | OPER | 38°25’52” N | 016°25’07” E |
| Monte S. Michele | 002470033 | OPER | 39°17’20” N | 016°58’26” E |
| Otranto | 002470034 | OPER | 40°08’18” N | 018°29’39” E |
| Monte S. Nicola | 002470016 | OPER | 40°53’53” N | 017°16’59” E |
| Monte Belvedere | 002470020 | OPER | 45°40’38” N | 013°47’52” E |
| Badde urbara | 002470035 | OPER | 40°09’38” N | 008°37’51” E |
| Monte Lauro | 002470036 | OPER | 37°07’02” N | 014°49’28” E |
| Antennammare | 002470037 | OPER | 38°09’50” N | 015°29’30” E |
| Tavolara | 002470038 | OPER | 40°55’04” N | 009°43’46” E |
| Montagna Grande | 002470039 | OPER | 36°46’48” N | 012°05’10” E |
| Carloforte (Isola di S. Pietro) | 002470041 | OPER | 39°09’47” N | 008°16’46” E |
| Punta Tricoli | 002470042 | OPER | 39°51’35” N | 009°31’09” E |
| Monte Pellegrino | 002470022 | OPER | 38°09’58” N | 013°12’22” E |
| Monte Redentore | 002470043 | OPER | 40°39’15” N | 017°22’12” E |
| Monte Iacotenente | 002470044 | OPER | 41°47’30” N | 016°02’55” E |
| Monte Venda | 002470019 | OPER | 45°19’00” N | 011°41’19” E |
| Monte Erice | 002470045 | OPER | 38°02’15” N | 012°35’21” E |
| Rupe Atenea | 002470053 | OPER | 37°19’46” N | 013°38’53” E |
| Piattaforma AGIP | 002470018 | OPER | 44°31’51” N | 012°30’55” E |
| Faro Santa Maria di Leuca | 002470047 | OPER | 39°47’46” N | 018°22’10” E |
| Monte Bignone | 002470048 | OPER | 43°52’07” N | 007°44’39” E |
| Salento Turrisi | 002470049 | OPER | 40°03’50” N | 018°08’41” E |
| Isola Asinara | 002470050 | OPER | 41°05’11” N | 008°18’36” E |
| Monte S. Biagio | 002470051 | OPER | 39°59’21” N | 015°43’33” E |
| La Spezia | 002470054 | OPER | 44°04'03”N | 009°48'57”E |
| Napoli | 002470055 | OPER | 40°50'38”N | 014°15'48”E |
| Brindisi | 002470056 | OPER | 40°38'16”N | 017°57'15”E |
| San Benedetto del Tronto | 002470057 | OPER | 42°46'50”N | 013°35'09”E |
| Venezia | 002470058 | OPER | N.A. | N.A. |
| Pesaro | 002470059 | OPER | N.A. | N.A. |

1 descriptive name, number, etc

2 OPER- Operational, PLAN-planned

### Schedule development

The complete coastal area is covered with AIS. AIS system is planned to be integrated in VTS. There is a plan to activate another 10 AIS shore stations.

# System OPerations

## NCAs Notifications

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |  |
|  | XML | 1.558.396 | 2.882 | 44.563 | 7.934 | 16 | 0 | 1.613.791 |  |
|  | Web |  |  | 0 | 0 | 0 | 0 | 0 |  |
| TOTAL |  | 1.558.396 | 2.882 | 44.563 | 7.934 | 16 | 0 | 1.613.791 |  |

## NCAs Requests

| LCA | INTERFACE | SHIP | PORT | HAZMAT | ALERT | SECURITY | TOTAL |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | XML | 238 | 147 | 212 | 0 | 0597 |  |  |  |
|  | Web | 337 | 71 | 101 | 136 | 2 | 647 |  |  |
| TOTAL |  | 575 | 218 | 313 | 136 | 2 | 1244 |  |  |

## Locode

Number of Locode in use: 88

# Performances

## System availability

The availability (A) is expressed as a percentage and is calculated by dividing the amount of Operational Time (OT) by the time required to be in operation (OTR). The time required to be in operation (expressed in hours) is 24 times the numbers of days in the reporting period including all maintenance downtime. The Operational Time (OT) is OTR minus the system downtime (DT) reported in hours. Downtime is the period of time when systems fail to perform its basic function.

A = (OT/OTR)*100 = (1- (DT/OTR)) *100

### NCA

99,45= (2936/2952)*100=(1-(16/2952)))*100

### LCA

### Reports on anomalies

# Other significant action

Dispositions have been delivered, at national level at all the Local Competent Authority, as regarding to the new rules in accordance with the  data quality standards. These include excessive us of 99999 for the POB, ETA >ETD in the Hazmat notification, ETA > SENT AT, in the Port Notification.

The project for the implementation of SSN national system, stemming from the amendments of the VTMIS directive, has started within the Research and Development Department at the ITCG Headquarters.

The data entry of all notification (with the exception of AIS which are acquired automatically by the AIS network and relayed through SSN) is still carried out manually.

The integration of Port Management Information System with the Safe Sea Net, being carried out by the Italian Coast Guard, has experienced some delay due to technical problems considering the complexity of the components, but there is a strong willing from this Administration to have it up and running in the near future.

LATVIA

| Date of report: | 08 october 2009. |
| --- | --- |
| Origin: | nca latvia |
| Time period: | 01.JUNE.2009 – 30.SEPTEMBER.2009 |

# System Status and DEVELOPMENT SCHEDULE

## NCA status

### Operational

Commissioned: 16 of April, 2008

## LCAs status

Total 94 LCA’s are currently connected to the national SSN system and acting as an information providers or information requestors. National SSN system is based on “single POC” principles and all the LCA’s connections to the EIS are organised through the NCA.

### List of LCA connected to the NCA (sorted per type)

1.2.1.1. POR (acting as an information providers and requestors):

PORT OF RIGA (LVRIX);

PORT OF VENTSPILS (LVVNT);

PORT OF LIEPAJA (LVLPX);

PORT OF SKULTE (LVSKU);

PORT OF SALACGRIVA (LVSAL);

PORT OF ROJA (LVROJ);

PORT OF MERSRAGS (LVMRX)

Total - 7

1.2.1.2. PSC (acting as an information provider and requestor)

PSC – Maritime administration of Latvia, Shipping safety department (PSCLVRIX1);

1.2.1.3. CST (acting as an information provider and requestor)

CST – Latvian Coast Guard Service / MRCC RIGA (NCALVRIX1). Acting as NCA.

1.2.1.4. OTH (mainly acting as an information requestors):

1. State Boarder guard;

2. State Police;

3. Maritime Administration of Latvia – MSD (Maritime safety department);

4. Maritime Administration of Latvia – SSD (Shipping and ports security department);

5.Maritime Administration of Latvia – MAID (Maritime accidents investigation department);

6. State Fire Fighting and Resque service;

7. Ministry of Transport of Latvia – MD (Maritime department);

8. State Revenue service Customs Board - Riga region;

9. State Revenue service Customs Board - Kurzeme region;

10. State Marine and Inland Water Administration – SES (State environmental service)

## Planning for new LCAs

New LCA is not planned for Y2009

## AIS network

### List of AIS shore base station operational

Latvian coastal AIS system is composed from 8 coastal base stations located around the coastline, linked to and remotely operated from the MRCC Riga. AIS information is presented on the ECS in MRCC Riga as well as distributed to authorised national and regional users. System composed of stations:

Name.	Position.			MMSI No.

1) “VITRUPE”	24 23’12”E/ 57 36’24”N	002750110

2) “RIGA”	24 05’17”E/ 57 01’56”N	002750120

3) “MERSRAGS”	23 07’16”E/ 57 21’57”N	002750130

4) “KOLKA”	22 35’27”E/ 57 44’50”N	002750140

5) “TARGALE”	21 40’57”E/ 57 31’31”N	002750150

6) “UZAVA”	21 26’02”E/ 57 13’10”N	002750160

7) “AKMENRAGS”	21 03’26”E/ 56 49’57”N	002750170

8) “JURMALCIEMS”	20 59’08”E/ 56 18’06”N	002750180

### Schedule development

- Project to establish the automated radio direction finder (RDF) system connected to the national AIS system and monitored from the MRCC Riga is finished Y2009.

- The 2nd stage of national systems improvement project are finished in June, 2009. A new capabilities are created:

  - Waste reception management reporting capabilities;

  - Ballast water management reporting capabilities;

  - Systems security improvement

  - Automated warning capabilities;

  - ISPS data verification capabilities.

# System OPerations

## LCAs Notifications

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML | 228530 |  | 2355 | 395 | 61 | 1156 |  |
|  | Web |  |  |  |  |  |  |  |
| TOTAL |  | 228530 |  | 2355 | 395 | 61 | 1156 |  |

## LCAs Requests

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML | 19 |  | 21 | 110 | 23 | 9 |  |
|  | Web |  |  |  |  |  |  |  |
| TOTAL |  | 19 |  | 21 | 110 | 23 | 9 |  |

Note: Iaw national SSN concept (Single POC), there is no separation for the information providers/ requestors. All the information requested/provided to EIS is counted as provided or requested by NCA Latvia.

## Locode

Number of Locode in use: 7

LVRIX; LVVNT; LVLPX; LVSKU; LVMRX; LVSAL; LVROJ

# Performances

## System availability

### NCA

A=98,7

### LCA

NTR

### Reports on anomalies

Other significant action

NTR

LITHUANIA

| Date of report: | 6.october.2009 |
| --- | --- |
| Origin: | LITHUANIA |
| Time period: | 01.JUNE.2009 – 30.SEPTEMBER.2009 |

# System Status and DEVELOPMENT SCHEDULE

## NCA status. Lithuanian Maritime Safety Administration is a coordinating institution

### Operational
	Commissioned: date,

Klaipeda State Sea Port Authority, 01.July.2009 – 30.September.2009

Butinge Oil Terminal, 01.June.2009 – 30.September.2009

### Not Operational

Under test: Describe the test result

Under development:

## LCAs status

### List of LCA connected to the NCA (sorted per type)

## Planning for new LCAs. At the time no

## AIS network

### List of AIS shore base station operational: Klaipeda

### Schedule development.  At the time no

# System OPerations

## LCAs Notifications

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML | 65014 | 0 | 3578 | 819 | 0 | 0 | 69411 |
|  | Web | 0 | 0 | 30 | 30 | 2 | 0 | 62 |
| TOTAL |  | 65014 | 0 | 3608 | 849 | 2 | 0 | 69473 |

## LCAs Requests

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML | 25 | 0 | 0 | 0 | 0 | 0 | 25 |
|  | Web | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| TOTAL |  | 25 | 0 | 0 | 0 | 0 | 0 | 25 |

## Locode

Number of Locode in use:

| BOT | Butinge |
| --- | --- |
| KLJ | Klaipėda |

# Performances

## System availability

The availability (A) is expressed as a percentage and is calculated by dividing the amount of Operational Time (OT) by the time required to be in operation (OTR). The time required to be in operation (expressed in hours) is 24 times the numbers of days in the reporting period including all maintenance downtime. The Operational Time (OT) is OTR minus the system downtime (DT) reported in hours. Downtime is the period of time when systems fail to perform its basic function.

A = (OT/OTR)*100 = (1- (DT/OTR)) *100

### NCA

### LCA - 93%

### Reports on anomalies

# DATA QUALITY ISSUES RESPONSE (as per Doc. SSN 12/7/2-“Data Quality in SSN”)

## Port messages: 3578-3469=109 (3%)

## Ship (AIS & MRS) messages:65014-63888=1126 (2%)

## HAZMAT messages: 819-816=3 (0,37%)

## Incidents messages:0

## Other issues:0

# Other significant action

MALTA

NETHERLANDS

| Date of report: | 7 october 2009 |
| --- | --- |
| Origin: | aNDRÉ À cAMPO, tHE NETHERLANDS |
| Time period: | 01.june – 30.september 2009 |

# System Status and DEVELOPMENT SCHEDULE

## NCA status

### Operational

Commissioned: date,

### Not Operational

Under test: Describe the test result

Under development:

At this moment the Netherlands have implemented a MPOC-solution. Therefore there is no NCA to which the LCA’s are connected. It is the intention that the Rijkswaterstaat ScheepvaartVerkeersCentrum (RWS SVC) will be appointed  as the Netherlands NCA. This NCA will do it’s utmost to implement a SPOC solution (refer to as the SPOC NL). The SPOC NL will be part of the new to develop National Port Community System (merger of the Port Community Systems of Amsterdam and Rotterdam). The first version of the SPOC NL (providing Port and Hazmat notifications and HAZMAT details) is planned to be ready begin 2011. It is the intention that The National Port Community System will become the Single Window for sea shipping under responsibility of the RWS SVC.

## LCAs status

### List of LCA connected to the NCA (sorted per type)

The following LCA’s provide information to SSN (directly, not via the NCA):

Port of Rotterdam

Port of Amsterdam

Groningen Seaports

Zeeland Seaports

Port of Den Helder

Port of Moerdijk

Port of Harlingen

Port of Dordrecht

Port of Scheveningen

Netherlands Coastguard

Shipping Inspectorate

## Planning for new LCAs

No new LCA’s is planned for.

## AIS network

### List of AIS shore base station operational

Refer to file ‘List of AIS VHF BASE STATIONS 19th of May 2008 for EMSA.pdf’.

### Schedule development

None.

# System OPerations

## LCAs Notifications

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML |  |  |  |  |  |  |  |
|  | Web |  |  |  |  |  |  |  |
| TOTAL |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

Refer to SafeSeaNet monthly reports.

## LCAs Requests

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML |  |  |  |  |  |  |  |
|  | Web |  |  |  |  |  |  |  |
| TOTAL |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

Refer to SafeSeaNet monthly reports.

## Locode

Number of Locode in use: Refer to SafeSeaNet monthly reports.

NORWAY

| Date of report: | October 2010 |
| --- | --- |
| Origin: | Norway |
| Time period: | MAy 2009 - October 2010 |

# System Status and DEVELOPMENT SCHEDULE

## NCA status

### Operational

Operational

## LCAs status

### The NCA are operating a centralized system, with the following LCA definitions

Authority Type		Number
CST			5
PSC			1
POR			46

## AIS network

### List of AIS shore base station operational

Currently the NCA is operating 39 base stations

### Schedule development

None.

# Performances

## System availability

### NCA

Status of Norwegian system is high availability (99,8%). Maintenance window once a week (Thursday 1600-1800), used only if needed, so any downtime has been planned downtime on the system.

# Other significant action

PSC & VTMIS directive, development status:

The Norwegian Coastal Administration has developed a project plan for implementing the functionality of the new changes to our national application due to the changes in the above mentioned directives. In the proposed plan Norway will be able to start testing in August/September next year (awaits a budget resolution).

Single window development:

The Pilot booking and administration system is now an integrated part of the national SSN system. An integrated customs pilot system is also operational. Further developments are being specified for the user need from the Police and defence.

POLAND

| Date of report: | 12 OCTOBER 2009 |
| --- | --- |
| Origin: | POLAND |
| Time period: | 01.JUNE.2009 – 30.SEPTEMBER.2009 |

# System Status and DEVELOPMENT SCHEDULE

## NCA status

### Operational

NCA PL: Maritime Office Gdynia, SPOC – Single Point of Contact

Fully operational, Commissioned: 26.12.2005

Centralised solution implemented: National SSN, consisting of three interconnected applications:

- Maritime Safety Information Exchange System (SWIBZ)

- Polish Harbours Information Control System (PHICS)

- Information Processing System( IPS)

All users performing LCA functions are connected via Maritime Safety Information Exchange System (SWIBZ) with defined access rights.

Maritime Safety Information Exchange System (SWIBZ) application directly transfers received agents’ notifications into PL NCA notifications to SSN EIS and stores data for future responds to SSN users requests.

All information proceeding to SSN are confirm and verify( for example VTS  operator check information about vessels with Lloyd’s Register data base).

### Not Operational

N/A

## LCAs status

### List of LCA connected to the NCA (sorted per type)

- Maritime Office Szczecin. Coverage of this LCA: Szczecin( PLSZZ), Swinoujscie( PLSWI), Police( PLPLC), Stepnica( PLSPA), Trzebiez( PLTBZ), Nowe Warpno( PLNWA), Międzyzdroje( PLMID),

- Maritime Office Slupsk. Coverage of this LCA: Darlowo( PLDAR), Leba( PLLEA), Kolobrzeg (PLKOL),Ustka( PLUST)

Maritime Office Szczecin and Slupsk check and verify information proceeding from PHICS to SWIBZ from ports of their coverage. Connection between SWIBZ and SSN is checked and controlled by NCA (Maritime Office Gdynia).

## Planning for new LCAs

## AIS network

### List of AIS shore base station operational

| Station name | Lat | Long | MMSI | Antenna height [m] |
| --- | --- | --- | --- | --- |
| Szczecin | 54o26'N | 14o35'E | 2610700 | 22 |
| Police | 54o34'N | 14o35'E | 2611800 | 64 |
| Świnoujście | 54o55'N | 14o17'E | 2610800 | 43 |
| Kikut | 53o58'N | 14o34'E | 2614800 | 95 |
| Niechorze | 54o05'N | 15o03'E | 2614700 | 65 |
| Gąski | 54o14'N | 15o52'E | 2614500 | 50 |
| Jarosławiec | 54o32'N | 16o32'E | 2614400 | 51 |
| Czołpino | 54o33'N | 17o13'E | 2614300 | 75 |
| Rozewie | 54o50'N | 18o20'E | 2614200 | 85 |
| Hel | 54o36'N | 18o49'E | 2611700 | 33 |
| Krynica Morska | 54o23'N | 17o27'E | 2614100 | 53 |

### Schedule development

AIS base station on the Oil Platform Baltic Beta (Lat:55-28’45.72”N, Long: 018-10’49.26”E) – works in progress.

# System OPerations

## NCA Notifications

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML | 491740 |  | 7423 | 1474 | 0 | 5193 | 505830 |
|  | Web | 0 |  | 1 | 0 | 0 | 0 | 1 |
| TOTAL |  | 491740 |  | 7424 | 1474 | 0 | 5193 | 505831 |

## NCA Requests

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML | 57 |  | 94 | 118 | 0 | 1 | 270 |
|  | Web | 19 |  | 0 | 54 | 52 | 10 | 135 |
| TOTAL |  | 76 |  | 94 | 172 | 52 | 11 | 405 |

## Locode

Number of Locode in use: 18

| No. | Locode | Name | Country |
| --- | --- | --- | --- |
| 1 | PL888 | Other | Poland |
| 2 | PLDAR | Darlowo | Poland |
| 3 | PLGDN | Gdansk | Poland |
| 4 | PLGDY | Gdynia | Poland |
| 5 | PLHEL | Hel | Poland |
| 6 | PLJAT | Jastarnia | Poland |
| 7 | PLKOL | Kolobrzeg | Poland |
| 8 | PLLEA | Leba | Poland |
| 9 | PLMID | Miedzyzdroje | Poland |
| 10 | PLNOW | Nowy Port | Poland |
| 11 | PLNWA | Nowe Warpno | Poland |
| 12 | PLPLC | Police | Poland |
| 13 | PLSPA | Stepnica | Poland |
| 14 | PLSWI | Swinoujscie | Poland |
| 15 | PLSZZ | Szczecin | Poland |
| 16 | PLTBZ | Trzebiez | Poland |
| 17 | PLUST | Ustka | Poland |
| 18 | PLWLA | Wladyslawowo | Poland |

# Performances

## System availability

The availability (A) is expressed as a percentage and is calculated by dividing the amount of Operational Time (OT) by the time required to be in operation (OTR). The time required to be in operation (expressed in hours) is 24 times the numbers of days in the reporting period including all maintenance downtime. The Operational Time (OT) is OTR minus the system downtime (DT) reported in hours. Downtime is the period of time when systems fail to perform its basic function.

A = (OT/OTR)*100 = (1- (DT/OTR)) *100

### NCA

OTR = 122 d = 2928 h

OT = 2784

A = ( 2784/ 2928)*100= 0.95081967= 95 %

### LCA

### Reports on anomalies

SSN Poland system had technical intervention on 29/08/2009 to  04/09/2009.

# DATA QUALITY ISSUES RESPONSE (as per Doc. SSN 12/7/2-“Data Quality in SSN”)

## Port messages

## Ship (AIS & MRS) messages

## HAZMAT messages

## Incidents messages

## Other issues

# Other significant action

1. Polish Maritime Administration has commenced preparations for National Maritime Safety System (KSBM) project to be developed and implemented between years 2009-2012. A part of the project consists an “one-stop-shop” solution for integration of Marine Administration, Customs, Port Authorities, Immigration, Agents, Operators, Shippers and other players in the marine transport chain, which remains one of the major task in the further National SSN development.

PORTUGAL

| Date of report: | 06 october 2009 |
| --- | --- |
| Origin: | Portugal |
| Time period: | 01.June.2009 – 31.september.2009 |

# System Status and DEVELOPMENT SCHEDULE

## NCA status

System has been connected to the SSN XML production environment in 1st of October of 2007 for the Port Notification and Hazmat Notification SafeSeaNet messages.

## LCAs status

The following Portuguese LCA are currently under XML production with the NCA (IPTM):

| Name of the LCA | Port Locode | Port name | Location of the Port |  |
| --- | --- | --- | --- | --- |
|  |  |  | Longitude | Latitude |
| Douro and Leixões Ports Authority | PTLEI | Leixões | 008º 42,2’ W | 41º 11,1’ N |
| Aveiro Port Authority | PTAVE | Aveiro | 008º 44,9’ W | 40º 38,5’ N |
| Lisbon Port Authority | PTLIS | Lisboa | 009º 07,9’ W | 38º 42,3’ N |
| Sines Port Authority | PTSIE | Sines | 008º 53,2’ W | 37º 56,8’ N |
| Setúbal and Sesimbra Ports Authority | PTSET | Setúbal | 008º 54,1’ W | 38º 29,6’ N |
| IPTM - South Delegation | PTFAO | Faro | 007º 52,0’ W | 36º 58,4’ N |
| IPTM - South Delegation | PTPRM | Portimão | 008º 00,0' W | 37º 00,0’ N |

The following Portuguese LCA, are presently under development and testing of their XML systems:

| Name of the LCA | Port Locode | Port name | Location of the Port |  |
| --- | --- | --- | --- | --- |
|  |  |  | Longitude | Latitude |
| S.Miguel and S.Maria Islands Ports Authority | PTPDL | Ponta Delgada | 025º 40,0’ W | 37º 44,0’ N |
| S.Miguel and S.Maria Islands Ports Authority | PTVDP | Vila do Porto | 025º 09,0’ W | 36º 56,0’ N |
| Terceira and Graciosa Ports Authority | PTPRV | Praia da Vitória | 027º 03,0’ W | 38º 44,0’ N |
| Terceira and Graciosa Ports Authority | PTADH | Angra do Heroísmo | 027º 13,0’ W | 38º 39,0’ N |
| Terceira and Graciosa Ports Authority | PTPRG | Praia da Graciosa | 027º 58,0’ W | 39º 03,0’ N |
| Triangle and Western Group Ports Authority | PTHOR | Horta | 028º 37,3’ W | 38º 32,0’ N |
| Triangle and Western Group Ports Authority | PTLAJ | Lajes das Flores | 031º 10,0’ W | 39º 23,0’ N |
| Triangle and Western Group Ports Authority | PTCDP | Cais do Pico | 028º 19,0’ W | 38º 31,0’ N |
| Viana do Castelo Port Authority | PTVDC | Viana do Castelo | 008º 50,3’ W | 41º 40,9’ N |
| Figueira do Foz Port Authority | PTFDF | Figueira da Foz | 008º 51,3’ W | 40º 08,8’ N |
| Triangle and Western Group Ports Authority | PTVEL | Velas | 028º 13,0’ W | 38º 41,0’ N |

The Portuguese LCA, that presently use exclusively the Web Interface are:

| Name of the LCA | Port Locode | Port name | Location of the Port |  |
| --- | --- | --- | --- | --- |
|  |  |  | Longitude | Latitude |
| Autonomous Region of Madeira Ports Authority | PTFNC | Funchal | 016º 54,2’ W | 32º 38,3’ N |
| Autonomous Region of Madeira Ports Authority | PTCNL | Caniçal | 016º 43,7 W | 32º 43,8’ N |
| Autonomous Region of Madeira Ports Authority | PTPXO | Porto Santo | 016º 18,6' W | 33º 03,3’ N |

NOTE: This situation is a short term solution, because this LCA is implementing the XML interface, with the coastal VTS.

## Planning for new LCAs

Portuguese Coastal VTS has started already its exploitation; however its implementation is not fully concluded. The VTS system, expected to be fully implemented by the end of 2009/beginning of 2010, will be prepared to handle Ship and Alert Notifications. It is expected to have a interface with national SafeSeaNet information system concluded by the end of 2009/beginning of 2010, and start the Ship and Alert notifications to SafeSeaNet in the next year, adding all LCA’s.

## AIS network

### List of AIS shore base station operational

Coastal VTS has integrated the following 11 AIS shore base stations:

| AIS Receiver Site | Longitude | Latitude | Service | Type |
| --- | --- | --- | --- | --- |
| ARGA | W 008º 42’ 37,19” | N 41º 47’ 55,31” | Coastal VTS | Coastal |
| VIANA CASTELO | W 008º 50’ 48,41” | N 41º 41’ 03,41” | Coastal VTS | Port |
| FREITA | W 008º 16’ 16,87” | N 40º 52’ 51,07” | Coastal VTS | Coastal |
| AVEIRO | W 008º 44’ 51,15” | N 40º 38’ 37,45” | Coastal VTS | Port |
| FIGUEIRA FOZ | W 008º 51’ 45,42” | N 40º 08’ 39,18” | Coastal VTS | Port |
| PICOTO | W 009º 08’ 24,92” | N 38º 26’ 11,23” | Coastal VTS | Coastal |
| PONTA ALTAR | W 008º 31’ 09,63” | N 37º 06’ 21,19” | Coastal VTS | Port |
| MONTE FIGO | W 007º 49’ 58,21” | N 37º 06’ 04,85” | Coastal VTS | Coastal |
| CANDEEIROS | W 008º 52’ 04,76” | N 39º 32’ 56,73” | Coastal VTS | Coastal |
| MONTE FUNCHAL | W 009º 16’ 27,05” | N 38º 54’ 42,74” | Coastal VTS | Coastal |
| FOIA | W 008º 36’ 04,04” | N 37º 18’ 45,33” | Coastal VTS | Coastal |

Currently there are 5 AIS Port Stations, located in the major continental ports: Leixões, Lisboa 1 and 2, Setúbal and Sines.

| AIS Receiver Site | Longitude | Latitude | Service | Type |
| --- | --- | --- | --- | --- |
| LEIXÕES | W 008º 42’ 01,93” | N 41º 11’ 01,92” | VTS LEIXÕES | Port |
| LISBOA 1 | W 009º 14’ 17,43” | N 38º 40’ 24,08” | VTS LISBOA | Port |
| LISBOA 2 | W 009º 08’ 49,77” | N 38º 41’ 17,45” | VTS LISBOA | Port |
| SETÚBAL | W 008º 58’ 24,90” | N 38º 31’ 14,96” | VTS SETUBAL | Port |
| SINES | W 008º 52’ 48,02” | N 37º 57’ 30,22” | VTS SINES | Port |

### Schedule development

Phase 3 of Coastal VTS development will allow the integration of information collected through external systems, namely AIS data from Azores and Madeira.

# System OPerations

## LCAs Notifications

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML |  |  | 6859 | 1092 |  |  | 7951 |
|  | Web |  |  |  |  |  |  |  |
| TOTAL |  | 0 | 0 | 6859 | 1092 | 0 | 0 | 7951 |

## LCAs Requests

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML |  |  | 2 | 2 |  |  | 4 |
|  | Web |  |  |  |  | 5 |  | 5 |
| TOTAL |  | 0 | 0 | 2 | 2 | 5 | 0 | 9 |

## Locode

Number of Locodes in use: See answer to question 1.2.

# Performances

## System availability

A – availability; OT – Operational Time; OTR – time required to be in operation;

DT – system downtime

A = (OT/OTR)*100 = (1- (DT/OTR)) *100

### OTR = 24 x 122 = 2928 h

### DT = 00 h

### OT = OTR – DT = 2928 h

### A = (2928 / 2928) x 100 = 100%

### NOTE: only NCA System Value

# Other significant action

At current, all the Portuguese LCA’s are migrating to a new port management system that will provide a single window interface for all Ports and will connect to the NCA system.

# System OPerations

## LCAs Notifications

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML |  |  | 16437 | 2262 |  |  | 18699 |
|  | Web |  |  | 436 | 22 |  |  | 458 |
| TOTAL |  | 0 | 0 | 16873 | 2284 | 0 | 0 | 19157 |

## LCAs Requests

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML |  |  | 1 | 2 |  |  | 3 |
|  | Web |  |  |  |  | 10 |  |  |
| TOTAL |  | 0 | 0 | 1 | 2 | 10 | 0 | 13 |

## Locode

Number of Locodes in use: See answer to question 1.2.

# Performances

## System availability

A – availability; OT – Operational Time; OTR – time required to be in operation;

DT – system downtime

A = (OT/OTR)*100 = (1- (DT/OTR)) *100

### OTR = 24 x 151 = 3624 h

### DT = 32 h

### OT = OTR – DT = 3592 h

### A = (3592 / 3624) x 100 = 99,11%

# Other significant action

No significant events to report.

ROMANIA

| Date of report: | 07 october 2009 |
| --- | --- |
| Origin: | Romanian naval AUTHORITY - ROMANIA |
| Time period: | 01.JUNE.2009 – 30.SEPTEMBER.2009 |

# System Status and DEVELOPMENT SCHEDULE

## NCA status

### Operational

Commissioned: 27/10/2008

### Not Operational

Under test: Describe the test result

Under development:

## LCAs status

### List of LCA connected to the NCA (sorted per type)

| LCA TYPE | NAME |
| --- | --- |
| NCA | ROMANIAN NAVAL AUTHORITY |
| PORT | VTS Constanta |
| PORT | CONSTANTA North harbour master |
| PORT | CONSTANTA South harbour master |
| PORT | GALATI harbour master |
| PORT | MANGALIA harbour master |
| PORT | MIDIA harbour master |
| PORT | SULINA harbour master |
| PORT | TULCEA harbour master |
|  | Border Police |

## Planning for new LCAs

## AIS network

### CONSTANTA

### Schedule development:

August – the AIS network is fully operational

September/October – communication with the complete AIS network is under test

Second half of October – communication with the complete AIS network to be fully operation on the production environment

# System OPerations

## LCAs Notifications

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
| Capitania Constanta Nord | XML | 0 | 0 | 2 | 132 | 0 | 0 | 134 |
| Capitania Constanta Sud-Agigea | XML | 0 | 0 | 5 | 271 | 0 | 0 | 276 |
| Capitania Galati | XML | 0 | 0 | 189 | 0 | 0 | 0 | 189 |
| Capitania Mangalia | XML | 0 | 0 | 36 | 0 | 0 | 0 | 36 |
| Capitania Midia | XML | 0 | 0 | 179 | 68 | 0 | 0 | 247 |
| Capitania Tulcea | XML | 0 | 0 | 7 | 0 | 0 | 0 | 7 |
| Capitania Sulina | XML | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Dirijare Trafic (VTS) | XML | 116094 | 0 | 1584 | 19 | 0 | 0 | 117697 |
| Politia de Frontiera | XML | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| TOTAL |  | 116094 | 0 | 2002 | 490 | 0 | 0 | 118586 |

## LCAs Requests

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML | 444 | 0 | 49 | 35685 | 175623 | 0 | 211801 |
|  | Web | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| TOTAL |  | 444 | 0 | 49 | 35685 | 175623 | 0 | 211801 |

## Locode

Number of Locode in use: 6

# Performances

## System availability

The availability (A) is expressed as a percentage and is calculated by dividing the amount of Operational Time (OT) by the time required to be in operation (OTR). The time required to be in operation (expressed in hours) is 24 times the numbers of days in the reporting period including all maintenance downtime. The Operational Time (OT) is OTR minus the system downtime (DT) reported in hours. Downtime is the period of time when systems fail to perform its basic function.

A = (OT/OTR)*100 = (1- (DT/OTR)) *100

A=(2784/2928)*100=(1-(144/2928))*100=95,08

### NCA

### LCA

### Reports on anomalies

The system was not available either because of the communications failure or because of some bugs in the national application.

# DATA QUALITY ISSUES RESPONSE (as per Doc. SSN 12/7/2-“Data Quality in SSN”)

## Port messages

- 21 Port messages sent for Braila. EMSA sent receipts with the message “Port identification not compliant. Please complete the Port Authority identification in SSN”. The Locode is ROBRA.On the SafeSeaNet web application, the page for view and/or modify the LCAs is not available anymore. No answer was received regarding this issue

- 2 messages with  “single hull tanker over 5000” warning

- 10 messages with “single hull tanker” warning.

## Ship (AIS & MRS) messages

- messages with “no compliant Locode warning”

## HAZMAT messages

- about 144 messages with “Sent at must be prior to the ETD” warning

- one message with  “single hull tanker over 5000” warning

- 6 messages with “single hull tanker” warning.

## Incidents messages

No messages

## Other issues

# Other significant action

The project regarding AIS network was completed. Please find below the list of the existing AIS base stations, in the Romanian Black Sea maritime area:

|  | Location | MMSI | Lat - Long | Range nm. |
| --- | --- | --- | --- | --- |
| 1 | Mahmudia | 002640572 | 45N5.2567 - 29E4.1820 | 60 |
| 2 | Sulina | 002640571 | 45N9.3870 - 29E38.9946 | 40 |
| 3 | Sf. Gheorghe | 002640560 | 44N53.5257 - 29E36.2569 | 40 |
| 4 | Sinoe | 002640561 | 44N38.7774 - 28E46.1911 | 50 |
| 5 | Constanta | 002640579 | 44N10.1796 - 28E39.5095 | 40 |
| 6 | Mangalia | 002640562 | 43N48.3108 - 28E34.7452 | 40 |

SLOVENIA

| Date of report: | 01 October 2009 |
| --- | --- |
| Origin: | nca slovenia - mrcc koper |
| Time period: | 01.JUNE.2009 – 30.SEPTEMBER.2009 |

# System Status and DEVELOPMENT SCHEDULE

## NCA status

### Operational

Commissioned: date, 16.12.2008, 26.02.2009 & 29.04.2009

### Not Operational

Under test: Describe the test result N/A

Under development: N/A

## LCAs status

### List of LCA connected to the NCA (sorted per type)

There are 7 LCA's in Slovenia, but all notifications for all Slovenian Ports are handled by NCA Slovenia, which is the only reporting authority in Slovenia.

## Planning for new LCAs

No new LCA's planned.

## AIS network

### List of AIS shore base station operational

There are 3 AIS shore base stations operational (one is on hot-stand-by).

### Schedule development

No new AIS base station planned.

# System OPerations

## NCA Notifications

| LCA | INTERFACE | SHIP - MRS | SHIP - AIS | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Jun. 2009 | XML | 196 | 16001 | 207 | 55 | 0 | 0 | 16459 |
| Jul. 2009 | XML | 252 | 10054 | 278 | 34 | 0 | 0 | 10618 |
| Aug. 2009 | XML | 263 | 9462 | 279 | 36 | 0 | 0 | 10040 |
| Sep. 2009 | XML | 240 | 5109 | 338 | 34 | 0 | 0 | 5721 |
| TOTAL |  | 951 | 40626 | 1102 | 159 | 0 | 0 | 42838 |

## NCA Requests

| LCA | INTERFACE | SHIP | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Jun. 2009 | XML | 4 | 20 | 5 | 0 | 0 | 29 |
| Jul. 2009 | XML | 12 | 24 | 13 | 0 | 0 | 49 |
| Aug. 2009 | XML | 12 | 16 | 6 | 0 | 0 | 34 |
| Sep. 2009 | XML | 26 | 12 | 12 | 0 | 0 | 50 |
| TOTAL |  | 54 | 72 | 36 | 0 | 0 | 162 |

## Notification Errors / Rejections

| LCA | INTERFACE | SHIP - MRS | SHIP - AIS | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Jun. 2009 | XML | 9 | 3074 | 11 | 0 | 0 | 0 | 3094 |
| Jul. 2009 | XML | 7 | 2642 | 7 | 0 | 0 | 0 | 2656 |
| Aug. 2009 | XML | 11 | 3136 | 14 | 0 | 0 | 0 | 3161 |
| Sep. 2009 | XML | 0 | 37 | 0 | 0 | 0 | 0 | 37 |
| TOTAL |  | 27 | 8889 | 32 | 0 | 0 | 0 | 8948 |

## Requests Errors / Rejections

| LCA | INTERFACE | SHIP | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Jun. 2009 | XML | 0 | 0 | 0 | 0 | 0 | 0 |
| Jul. 2009 | XML | 0 | 0 | 0 | 0 | 0 | 0 |
| Aug. 2009 | XML | 0 | 0 | 0 | 0 | 0 | 0 |
| Sep. 2009 | XML | 0 | 0 | 0 | 0 | 0 | 0 |
| TOTAL |  | 0 | 0 | 0 | 0 | 0 | 0 |

## Errors / Rejections Causes

SI SSN Error: 724 Notifications / Requests

EIS Error: 215 Notifications / Requests

Invalid Format: 8009 Notifications / Requests

Total Errors: 8948 Notifications / Requests

## Locode

Number of Locode in use: 4 (SIIZO, SIKOP, SIPIR and SIPOW)

# Performances

## System availability

The availability (A) is expressed as a percentage and is calculated by dividing the amount of Operational Time (OT) by the time required to be in operation (OTR). The time required to be in operation (expressed in hours) is 24 times the numbers of days in the reporting period including all maintenance downtime. The Operational Time (OT) is OTR minus the system downtime (DT) reported in hours. Downtime is the period of time when systems fail to perform its basic function.

A = (OT/OTR)*100 = (1- (DT/OTR)) *100

### NCA

Has not been calculated.

### LCA

N/A

### Reports on anomalies

See 2.3, 2.4 and 2.5

# DATA QUALITY ISSUES RESPONSE (as per Doc. SSN 12/7/2-“Data Quality in SSN”)

## Port messages

## Ship (AIS & MRS) messages

## HAZMAT messages

## Incidents messages

## Other issues

# Other significant action

N/A

SPAIN

| Date of report: | 01 OCTOBER 2009 |
| --- | --- |
| Origin: | SPAIN |
| Time period: | 01.JUNE.2009 – 30.SEPTEMBER.2009 |

# System Status and DEVELOPMENT SCHEDULE

## NCA status

### Operational

Commissioned: 21-24.APRIL.2009

### Not Operational

Under test:

Under development: Translate Alert labels to English

## LCAs status

### List of LCA connected to the NCA (sorted per type)

CST

Algeciras

Almeria

Barcelona

Bilbao

Cadiz

Cartagena

Castellon

Finisterre

Huelva

Las Palmas

Palamos

Palma de Mallorca

Santa Cruz de Tenerife

Santander

Tarifa

Tarragona

Valencia

Vigo

Gijon

S. Centrales SASEMAR

PSC

Capitania A Coruna

Capitania Algeciras

Capitania Alicante

Capitania Almeria

Capitania Aviles

Capitania Barcelona

Capitania Bilbao

Capitania Burela

Capitania Cadiz

Capitania Cartagena

Capitania Castellon

Capitania Ceuta

Capitania Ferrol

Capitania Gijon

Capitania Huelva

Capitania Las Palmas

Capitania Malaga

Capitania Melilla

Capitania Motril

Capitania Palamos

Capitania Palma de Mallorca

Capitania Pasaje

Capitania Santa Cruz de Tenerife

Capitania Santander

Capitania Sevilla

Capitania Tarragona

Capitania Valencia

Capitania Vigo

Capitania Villagarcia de Arosa

D. Genera Marina Mercante

POR

Puerto Real/Bajo Cabezuela

Puerto de A Coruña

Puerto de Alcudia

Puerto de Algeciras

Puerto de Alicante

Puerto de Almería

Puerto de Arrecife

Puerto de Avilés

Puerto de Barcelona

Puerto de Bilbao

Puerto de Cala Sabina

Puerto de Carboneras

Puerto de Cartagena

Puerto de Castellón

Puerto de Ceuta

Puerto de Cádiz

Puerto de El Ferrol

Puerto de Gijón

Puerto de Huelva

Puerto de Ibiza

Puerto de La Estaca

Puerto de Las Palmas

Puerto de Los Cristianos

Puerto de Mahón

Puerto de Marín

Puerto de Melilla

Puerto de Motril

Puerto de Málaga

Puerto de Palma de Mallorca

Puerto de Pasajes

Puerto de Rota

Puerto de San Ciprián

Puerto de San Sebastián de la Gomera

Puerto de Santa Cruz de Tenerife

Puerto de Santa Cruz de la Palma

Puerto de Santa María

Puerto de Santander

Puerto de Tarifa

Puerto de Valencia

Puerto de Vilagarcía de Arousa

Puerto de Zona FrancaR

Puerto de tarragona

Puerto del Rosario

## Planning for new LCAs

## AIS network

### List of AIS shore base station operational

As previously reported

### Schedule development

# System OPerations

## LCAs Notifications

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML |  | 28436 | 34553 | 5120 | 0 |  | 68109 |
|  | Web |  |  |  |  |  |  |  |
| TOTAL |  | 0 | 28436 | 34553 | 5120 | 0 | 0 | 68109 |

## LCAs Requests

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML |  |  |  |  |  |  |  |
|  | Web |  | 11 | 0 | 22 | 14 |  | 47 |
| TOTAL |  | 0 | 11 | 0 | 22 | 14 | 0 | 47 |

## Locode

Number of Locode in use: 254

# Performances

## System availability

The availability (A) is expressed as a percentage and is calculated by dividing the amount of Operational Time (OT) by the time required to be in operation (OTR). The time required to be in operation (expressed in hours) is 24 times the numbers of days in the reporting period including all maintenance downtime. The Operational Time (OT) is OTR minus the system downtime (DT) reported in hours. Downtime is the period of time when systems fail to perform its basic function.

A = (OT/OTR)*100 = (1- (DT/OTR)) *100

### NCA

A=99%

There were some cuts in Repository system, due to upgrade systems.

### LCA

A=99%

Some info sources have changed their IP addresses

### Reports on anomalies

# DATA QUALITY ISSUES RESPONSE (as per Doc. SSN 12/7/2-“Data Quality in SSN”)

## Port messages

Most Missing Port Notifications due to “invalid IMO number”, in our NCA this IMO exists but not in SSN (fishing vessels not register in LLOYD).

## Ship (AIS & MRS) messages

By the moment, we are not sending CANREP and WETREP messages (still waiting for legal advice from IMO).

AIS messages are sent through MED-AIS and Stires.

## HAZMAT messages

Some Agents and Operators do not fulfill the Directive 2002/59/EC reporting requirements

There was a problem in message system, and we resent all hazmat notifications during the first of September

## Incidents messages

We had a problem with POB, using ‘99’ instead of ‘99999’, it has been already corrected.

We had a problem with extension of the files (changing ‘pdf’ instead ‘html’ and viceversa), it has been already corrected.

## Other issues

# Other significant action

As previously reported

SWEDEN

| Date of report: | 14 oCTOBER 2009 |
| --- | --- |
| Origin: | sWEDEN |
| Time period: | 01.JULY.2009 – 01 OCTOBER.2009 |

# System Status and DEVELOPMENT SCHEDULE

## NCA status

### Operational

Yes.

### Under development:

We are planning new features in order to avoid the following errors:

- A hazmat notification should not have an ETA to a port of arrival when the next port of call is unknown or a waypoint.

- A port notification must have an ETA < ETD.

- An Url must be defined for an URI source.

- A ship name should contain only acceptable characters.

## LCAs status

### List of LCA connected to the NCA (sorted per type)

| AUTHORITY TYPE | AUTHORITY NAME | LOCATION CODE |
| --- | --- | --- |
| CST | MRCC | SEGOT |
| CST | VTS East Coast | SESOE |
| CST | VTS Gävle | SEGVX |
| CST | VTS Luleå | SELLA |
| CST | VTS West Coast | SEGOT |

## Planning for new LCAs

None.

## AIS network

### List of AIS shore base station operational

| Location | Lat/Long | Altitude (m) |
| --- | --- | --- |
| Kalix, Teracom | 65.5634/ 23.3128 | 259 |
| Luleå, Teracom | 65.3638 /22.0909 | 111 |
| Skellefteå | 64.4630 /20.5724 | 310 |
| Umeå | 63.5024 /19.4936 | 486 |
| Mjällom | 62.5912 /18.2342 | 316 |
| Sundsvall Alnön | 62.2412 /17.2824 | 211 |
| Hudiksvall | 61.4224 /16.5136 | 483 |
| Gävle | 60.3754 /17.0800 | 237 |
| Östhammar | 60.1584 /18.0456 | 315 |
| Väddö | 59.5806 /18.5036 | 162 |
| Nacka | 59.1754 /18.1036 | 324 |
| Västerås | 59.3836 /16.2412 | 263 |
| Södertälje | 59.1324 /17.3724 | 141 |
| Torö | 58.4918 /17.5054 | 114 |
| Norrköping | 58.4036 /16.2812 | 298 |
| Gotska Sandön | 58.2230 /19.1428 | 81 |
| Visby | 57.3536 /18.2236 | 226 |
| Hoburgen | 56.5612 /18.1330 | 116 |
| Västervik | 57.4318 /16.2548 | 325 |
| Algutsrum** | 56.4058 /16.3352 | 166 |
| Ölands södra udde | 56.1354 /16.2748 | 86 |
| Karlskrona | 56.1045 /15.3623 | 98 |
| Karlshamn, Teracom | 56.1364 /14.4668 | 371 |
| Kivik | 55.4006 /14.0930 | 245 |
| Trelleborg | 55.2867 /13.1552 | 163 |
| Öresundsbron* | 55,3400 /12,4900 | 200 |
| Helsingborg | 56.0320 /12.4265 | 127 |
| Halmstad | 56.4741 /12.5645 | 440 |
| Gbg, Brudaremossen | 57.4141 /12.034 | 326 |
| Uddevalla | 58.2246 /11.4947 | 351 |
| Strömstad | 58.5542 /11.1042 | 100 |
| Trollhättan | 58.1740 /12.1681 | 141 |
| Bäckefors | 58.4937 /12.9181 | 372 |
| Karlstad | 59.2355 /13.2296 | 165 |
| Motala | 58.3534 /15.0595 | 267 |
| Jönköping | 57.4619 /14.1502 | 312 |
| Stockholm Kaknäs | 59.3400 /18.1100 | 170 |
| Grimeton*** | 57. 0631/12.2325 | 193 |
| *Öresundsbron receive only |  |  |
| **Borgholm replaced by Algutsrum. *** A new station |  |  |

### Schedule development

### None.

# System OPerations

## LCAs Notifications

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML |  |  |  |  |  |  |  |
|  | Web |  |  |  |  |  |  |  |
| TOTAL |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

## LCAs Requests

| LCA | INTERFACE | SHIP |  | PORT | HAZMAT | ALERT | SECURITY | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | AIS | MRS |  |  |  |  |  |
|  | XML |  |  |  |  |  |  |  |
|  | Web |  |  |  |  |  |  |  |
| TOTAL |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

## Locode

Number of Locode in use: 247

# Performances

## System availability

### NCA

### 99.65% (Swedish Vessel Reporting System, FRS).

### LCA

### 99.65% (Swedish Vessel Reporting System, FRS).

### Reports on anomalies

### None.

# DATA QUALITY ISSUES RESPONSE (as per Doc. SSN 12/7/2-“Data Quality in SSN”)

## Port messages

In order to improve on Port message figures from Sweden, we have identified the following:

### Inform different concerned parties on reporting requirements as per Directive 2002/59/EC.

### To see over IT routines & functions.

### Inform the concerned authority of ships which are not following the reporting requirements as per Directive 2002/59/EC.

## Ship (AIS & MRS) messages

Sweden is now sending Ship messages every two hours since 29th of September, 2009. Number of such messages is approximately 670.

## HAZMAT messages

In order to improve on HAZMAT message figures from Sweden, we have identified the following:

### Inform different concerned parties on reporting requirements as per Directive 2002/59/EC.

### To see over IT routines & functions.

### Inform the concerned authority of ships which are not following the reporting requirements as per Directive 2002/59/EC.

## Incidents messages

At present we are not using features available in SSN for managing incident messages but other tools to manage such messages.  We do recognize the need of using better tools & routines for this purpose in future.

## Other issues

None.

# Other significant action

- A team from EMSA was in Sweden (21st of September to 25th of September) in order to gather information about the implementation of Directive 2002/59/EC.

UNITED KINGDOM

descriptive name, number, etc

OPER- Operational, PLAN-planned