SafeSeaNet Workshop no. 11	SSN 11/3/ 7 (v.1.0)

Agenda item III	11-12 June 2009

Lisbon, 15 May 2009

Time-frame for the “PortPlus” implementation

Submitted by EMSA

| Executive summary | Due to the recast PSC Directive, new information and then new rules have to be implemented at SSN and MS’s systems level. This document proposes a road map for the implementatin phases |
| --- | --- |
| Action to be taken | As per paragraph 3 |
| Related documents | - SSN 11.3.3 “PortPlus definition and rules” - SSN 11.3.5 “new XML Reference guide amended with the PortPlus message (Notification PortPlus mechanism)” - SSN 11.3.6 “new XML Reference guide amended with the PortPlus message (Request/Response mechanism)” |

# INTRODUCTION

This document introduces a road-map for the implemention of the PortPlus specifications. The purpose is to plan the main steps to reach the 1st January 2011 with MS applications and SSN able to provide to THETIS the required informations. The new proposed request/response mechanism is also included.

# PortPlus implementation: Time-frame proposal

These tables introduce the implementation phases for the XML developments of MS applications and SSN. The developments of SSN web interface adapted to the PortPlus requirements will follow the same scheme.

| Nr. | Action | Who | Time-frame |
| --- | --- | --- | --- |
| 1 | Specifications agreement: a- SSN group discusses and agrees on the PortPlus specifications for: - the notification - the request response b- A new XML Reference guide is provided | SSN 11 EMSA | 11&12 June 2009 Mid June-End June |
| 2 | Specifications and development phase: SSN EIS and MS applications are adapted on the basis of the new XML Reference guide | M.S. and EMSA | Mid 2009 - Mid 2010 |
| 3 | Test phase: Notification and Request/Response mechanism are tested with MS applications | M.S. and EMSA | Mid 2010 - End of 2010 |
| 4 | Production: SSN new release in production | M.S. and EMSA | 1 January 2011 |

Table 1: global road map proposal for PortPlus implementation

| ID | Task name | Start | Finish | Jan 09 to June 09 | Mid 09 Mid 10 | Mid 10 to End 10 | Jan 11 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Specifications agreement | Jan 2009 | June 2009 |  |  |  |  |
| 2 | Specifications and development phase | Mid 2009 | Mid 2010 |  |  |  |  |
| 3 | Test phase | Mid 2010 | End 2010 |  |  |  |  |
| 4 | Production | 01 Jan 2011 |  |  |  |  |  |

Table 2: Time frame proposal for PortPlus implementation

# Conclusion

The participants are invited to note this proposal and provide their comments.